DEFINITIVE MASTER PRODUCT

TelesalesOS

Definitive Master Product and Build Specification & Full-Stack Cursor Execution Playbook

| Document field | Details |
| --- | --- |
| Audience | Full-stack developer, technical lead, and telephony specialist |
| Purpose | Explain the platform, define the technical direction, and identify the work we need help delivering |
| Current phase | Foundation / pre-production build |
| Core stack | Next.js, TypeScript, Vercel, Supabase/Postgres, GitHub, Telnyx, Redis, AWS S3, Stripe, OpenAI |
| Document date | September 7, 2026 |
| The assignment Help turn the existing TelesalesOS foundation into a secure, multi-tenant operating system for life-insurance telesales. The first goal is a dependable CRM and platform foundation; the contact-center component requires close collaboration with a specialist who understands Telnyx, WebRTC, ACD routing, recordings, and supervisor controls. |

This document is the shared product context for scoping, architecture, estimation, and implementation. It distinguishes committed requirements from implementation choices that still require an engineering recommendation.

# 1. Executive Summary

TelesalesOS is an all-in-one sales, training, quoting, communications, recruiting, and agency-operations platform designed first for life-insurance telesales organizations. It is intended to replace a patchwork of CRM, dialer, training, quoting, recruiting, help-desk, and community tools with one role-aware system and one auditable data model.

The platform must work for individual agents, agencies, call-center teams, and enterprise operators. It must support multiple organizations without data leakage, allow configurable branding, and provide a consistent record of every customer interaction from lead intake through sale, retention, and long-term compliance evidence.

## 1.1 Product priorities

| Priority | Module | Outcome |
| --- | --- | --- |
| 1 | Sales CRM | Lead intake, pipeline, tasks, scripts, automations, appointments, communications, reporting |
| 2 | Training | Courses, resources, quizzes, certifications, progress, onboarding |
| 3 | QuoteCoach | Deterministic life-insurance quoting and underwriting guidance |
| 4 | Stripe billing | $150/month, 7-day trial, entitlements, telco usage allocation |
| 5 | Contact center | Telnyx voice/SMS, ACD, queues, campaigns, consent, recordings, logs, supervisor tools |
| 6 | Recruiting CRM | Applicant-to-ready-to-sell pipeline and onboarding operations |
| 7 | AI Help Desk | TelesalesOS Assistant grounded in platform and agency knowledge |
| 8 | Community | Announcements, discussion, recognition, and leaderboards |
| 9 | Real-time coaching | Live AI script/rebuttal guidance during calls |
| 10 | Remaining modules | Reporting, carrier/vendor tools, workforce and agency operations |

## 1.2 Product principles

- Platform first: shared identity, organizations, roles, audit, entitlements, and design system precede isolated feature work.

- Server-authoritative decisions: permission, routing, presence, compliance, and billing decisions cannot depend solely on browser state.

- Deterministic insurance logic: carrier underwriting and rates come from versioned data and rules, never model improvisation.

- Compliance evidence by design: consent, DNC status, recordings, delivery events, and administrative actions are durable and searchable.

- Operational resilience: provider webhooks may be late, duplicated, missing, or out of order; all integrations must be idempotent and reconcilable.

- API and event boundaries: modules should integrate through stable contracts rather than direct UI-to-provider coupling.

# 2. Current State and Constraints

| Area | Current state |
| --- | --- |
| Source control | Private GitHub repository: Legacy-Producers-Group/telesalesos |
| Web app | Next.js/React/TypeScript starter application; product functionality is not yet complete |
| Hosting | Vercel project and production alias at https://telesalesos.vercel.app |
| Database/auth | Supabase Production and Staging projects; Postgres/Auth foundation available |
| Design stack | Tailwind CSS and shadcn/ui foundation |
| Telephony | Telnyx is selected, but account applications, numbers, SIP/WebRTC, and Call Control should be treated as greenfield until verified |
| Ephemeral state | Managed Redis has not yet been provisioned; developer should recommend the service and operating model |
| AI/billing/archive | OpenAI, Stripe, and AWS S3/KMS/Object Lock integrations remain to be provisioned and implemented |
| Important A successful deployment of the starter Next.js page is not a completed product. The developer should begin with a repository audit, environment inventory, data-model review, and written implementation plan before expanding modules. |

# 3. Users, Tenancy, Roles, and Branding

TelesalesOS is multi-tenant. Every tenant-owned row must be scoped to an organization or agency, protected with server-side authorization and Supabase Row Level Security (RLS), and covered by automated cross-tenant isolation tests.

| Role | Primary capabilities |
| --- | --- |
| Platform Super Admin | Manage all tenants, plans, feature flags, system integrations, compliance policies, and support tooling; impersonation only through audited support controls |
| Agency Admin | Manage one agency, users, branding, pipelines, training, scripts, routing rules, phone numbers, billing, and reports |
| Sales Manager | Manage assigned teams; view live calls; monitor, whisper, and barge when authorized; review recordings and performance |
| Agent | Manage assigned leads, tasks, appointments, calls, texts, email, scripts, quotes, training, and personal reporting |
| Recruiter | Manage applicants, licensing/contracting steps, communications, interviews, and onboarding |
| Retention Agent | Work retention queue and policy/customer workflows with scoped access |
| Compliance / QA | Search calls and evidence, review recordings, score interactions, manage incidents and legal holds |

## 3.1 White-label controls

- Super Admins and Agency Admins can upload or replace the platform logo, favicon, organization name, support contact, and approved brand colors.

- Brand assets are tenant-scoped, validated by file type/size, stored privately where appropriate, and versioned/audited.

- Custom branding must never alter the canonical legal/compliance text or conceal provider disclosures that must remain visible.

- Future-ready custom domains should be modeled, but they are not required for the first functional milestone unless separately approved.

# 4. Shared Platform Foundation

Build the foundation once and reuse it across every module. The full-stack developer is expected to own or strongly contribute to the following cross-cutting capabilities:

| Capability | Requirement |
| --- | --- |
| Identity | Supabase Auth, secure sessions, invitation flows, MFA-ready admin controls, account recovery |
| Authorization | RBAC plus tenant/team/ownership scope; RLS mirrors backend authorization; no client-only permission checks |
| Audit | Append-only actor/action/object/time/IP/request metadata for sensitive changes and data access |
| Entitlements | Plan, trial, billing status, feature flags, usage limits, and organization overrides |
| Files | Private object storage, signed access, malware/type checks, tenant paths, retention policies |
| Events/jobs | Transactional outbox, retryable workers, idempotency keys, dead-letter handling, reconciliation |
| Observability | Structured logs, correlation IDs, traces/metrics, provider status, alerts, and runbooks |
| Configuration | Typed environment validation; separate staging/production secrets; no secrets in browser or repository |
| UI system | Accessible, responsive shadcn-based components; reusable tables, filters, forms, drawers, toasts, and empty/error states |

# 5. Sales CRM — Priority 1

The Sales CRM is the operating core. It must be useful before the full contact center is complete and must expose stable APIs/events for telephony, automations, QuoteCoach, billing, and reporting.

## 5.1 Core records

- Leads and contacts with deduplication, normalized phones/emails, source/vendor/campaign attribution, product interest, state, timezone, preferred language, owner, and lifecycle status.

- Configurable pipelines and stages, including new, attempted, contacted, appointment scheduled, quoted, application started, submitted, approved, placed, not interested, unreachable, and DNC; agencies may customize labels while canonical analytics categories remain stable.

- Activities, tasks, notes, appointments, dispositions, attachments, tags, custom fields, and a unified chronological timeline.

- Households/relationships and policies/applications as later extensions, without forcing them into the first CRM release.

- Import/export and lead-vendor API ingestion with mapping, validation, idempotency, duplicate handling, and error reports.

## 5.2 Workflow automation

- Trigger/actions model: lead created, stage changed, appointment status, inbound message, call disposition, elapsed time, and manual enrollment.

- Actions: assign owner, create task, change stage, add/remove tag, send approved SMS/email, notify user, create appointment link, invoke webhook, and stop workflow.

- Delay windows must respect contact timezone, quiet hours, communication consent, DNC, opt-out, and organization limits.

- Every automated attempt records the template version, sender, recipient, consent basis, provider ID, status events, cost, and failure reason.

- Human review/approval gates should be available for sensitive or high-volume sequences.

## 5.3 SMS, email, and calendar

- Telnyx SMS for operational texting; inbound STOP and equivalent keywords immediately place the number on the organization/global DNC model as configured and suppress future automated contact.

- Email and calendar connection through secure OAuth; never store raw user passwords. Support provider token refresh, revocation, and least-privilege scopes.

- Appointment links should resolve agent availability, timezone, buffers, meeting type, ownership, and round-robin/team scheduling rules.

- Use a unified inbox for text/email and conversation context, but keep Calls as its own primary workspace because live call controls, queues, recordings, and supervisor operations require a specialized experience. Show calls in the CRM timeline and optionally in the inbox activity feed.

## 5.4 Dynamic scripting

Admins create versioned scripts with blocks, branching questions, rebuttals, disclosures, and next actions. Merge fields such as {{lead.first_name}}, {{lead.state}}, {{agent.calendar_link}}, and {{quote.premium}} resolve from authorized CRM context. Missing values must be visibly flagged; sensitive values must not leak through logs or unauthorized previews. Published calls capture the script version used so QA can reconstruct the interaction.

# 6. Training and Resources — Priority 2

- Course catalog, modules, lessons, video/document/link resources, quizzes, passing scores, prerequisites, certificates, assignments, due dates, and progress tracking.

- Role-, team-, state-, product-, and carrier-based course assignment.

- Admin authoring workflow with draft/publish/versioning; completion remains tied to the version completed.

- Agent dashboard for assigned, in-progress, overdue, completed, and required-before-selling content.

- Manager reporting and export; training completion can become a hard eligibility gate for routing or product access.

- Resource library with folders, search, tags, favorites, and signed/private file access.

Integration point Agent eligibility should be derived from licensing, appointment/contracting, product authorization, required training, compliance standing, and availability. Training is therefore not only content—it can directly control access to products and routing.

# 7. QuoteCoach — Priority 3

QuoteCoach helps agents compare products and navigate underwriting without allowing an AI model to invent carrier rules or rates. PostgreSQL and deterministic TypeScript services are the system of record for eligibility, rules, and premium calculations.

| Layer | Responsibility |
| --- | --- |
| Versioned Postgres data | Carriers, products, states, age bands, tobacco class, face amounts, riders, rates, underwriting questions, knockout rules, effective dates, source documents/pages |
| Rules/rate engine | Deterministic eligibility and premium calculation with test fixtures and explainable results |
| Source retrieval | RAG/File Search retrieves approved carrier materials and citations; never replaces structured rules |
| AI layer | Parses natural-language facts, asks clarifying questions, summarizes and explains results; returns UNKNOWN when facts/rules are insufficient |
| Agent UI | Guided fact collection, warnings, product comparison, quote output, script handoff, and audit trail |

## 7.1 Non-negotiable controls

- GPT/OpenAI may not infer carrier underwriting or guess a rate.

- Every recommendation records carrier/product/rule/rate versions, input facts, exclusions, and source citations.

- Start with approximately three to five carriers and a narrow product set, validate accuracy, then expand.

- Changes to rates or underwriting require review, effective dating, test coverage, and safe publication/rollback.

- Sensitive health information requires strict access, data minimization, encryption, and a formal legal/compliance review before production use.

# 8. Stripe Billing — Priority 4

- Base subscription: $150 per month with a 7-day trial, subject to final product/price IDs and business approval.

- Stripe Checkout or an approved embedded flow, Customer Portal, subscription webhooks, invoice state, payment failures, cancellation, trial conversion, and grace/lock rules.

- Entitlements must derive from server-verified Stripe state, not query parameters or browser claims.

- Maintain a telco usage ledger that distinguishes provider cost, TelesalesOS charge, billing class, organization, agent, number, message/call, and adjustment.

- Agents receiving company-provided free leads do not personally pay telco charges; other agent classes may. Encode this as a configurable billing policy, not scattered conditionals.

- All Stripe webhooks are signed, idempotent, durably captured, and reconciled to local subscription state.

# 9. Contact Center and Telephony — Priority 5

The contact center is a core TelesalesOS module, not a thin click-to-call widget. It must provide browser calling, ACD queues, campaigns, state/skill/performance routing, supervisor tools, recording and compliance evidence, searchable history, and tight CRM screen pops. Telnyx is the selected carrier/API provider.

## 9.1 Responsibility boundaries

| Component | Authoritative responsibility |
| --- | --- |
| Telnyx | PSTN connectivity, phone numbers, SIP/WebRTC, raw call-control/media/conference/recording events |
| Voice orchestration service | Normalized business call state, routing decisions, reservations, queue control, commands, event processing, supervisor orchestration |
| Postgres | Durable call records, raw event journal, routing configuration/versions, audit, recording metadata, compliance evidence, usage |
| Redis | Ephemeral presence TTLs, queue state, atomic agent reservations/locks, active policy cache; always rebuildable from durable data/provider state |
| Next.js/Vercel | Agent/supervisor/admin UI and ordinary web APIs; it consumes normalized events and invokes authenticated commands |
| S3/KMS/Object Lock | Long-term immutable recording archive and integrity evidence |
| Deployment boundary Do not place persistent WebSocket sessions, latency-sensitive queue control, or call-state orchestration solely in Vercel functions. Run the voice service on persistent infrastructure such as AWS ECS/Fargate or another approved always-on container platform. Do not introduce Asterisk or FreeSWITCH unless a specialist documents why Telnyx Call Control/conferencing is insufficient and receives approval. |

## 9.2 Browser softphone

- Secure short-lived WebRTC credential provisioning; microphone permission and device tests; device selection; reconnect and degraded-state messaging.

- Inbound ring, answer, reject, hang up, mute, hold, DTMF, call timer, warm/cold transfer, conference, callback, notes, dispositions, and wrap-up.

- Outbound manual dial, click-to-call from CRM, and preview dialer. Unattended predictive dialing is excluded until separately approved with a compliance review.

- Every interaction correlates to an organization, agent, lead/contact, campaign, queue, number, and internal call ID where available.

## 9.3 Queues, campaigns, and ACD

- Initial inbound queues: Sales and Retention, with reusable queue configuration for future departments.

- Campaigns bind phone numbers, queue, business hours, scripts, lead source, dispositions, recording policy, consent policy, billing class, and routing policy version.

- Queue controls include greetings, music/announcements, estimated wait, max wait, callback/voicemail option, service level, abandon handling, overflow, after-hours, emergency fallback, and maximum concurrency.

- Supported routing strategies: longest idle, round robin, weighted, priority, lead owner, last agent, and ordered overflow/fallback.

# 10. Routing, Presence, and Queue Consistency

## 10.1 Eligibility before ranking

State-based routing is a hard eligibility gate. An agent cannot receive a lead/call for a state or product they are not currently authorized to sell. Eligibility should be evaluated in this order:

- Organization/team membership and active account status.

- Active state license and required appointment/contracting status.

- Product/carrier authorization and required training/certification.

- Campaign, language, skill, schedule, compliance standing, and capacity rules.

- Server-authoritative availability and successful atomic reservation.

## 10.2 Best-agent scoring

After hard eligibility, rank qualified agents by their likelihood to close the particular lead. Begin with a deterministic, explainable weighted score using approved signals such as state/product/lead-source/campaign performance, recency, contact/close rate, quality, compliance, capacity, and idle time. Use minimum sample sizes and statistical smoothing so a few early outcomes do not dominate. Reserve exploration capacity for new agents. Do not use protected characteristics or health information.

| Routing behavior | Committed decision |
| --- | --- |
| Existing queued calls after rule change | Keep the immutable routing-policy version captured at queue entry by default; re-evaluate live availability/licensing/compliance. Admin may explicitly reprocess queued calls or invoke an emergency override. |
| Presence authority | Server makes the final decision from browser heartbeat, WebRTC registration, Telnyx call state, reservation, and wrap-up. Active provider call state overrides a stale browser 'available' state. |
| Reservation | Atomic Redis lock/reservation with TTL and idempotent release; never offer the same agent to multiple calls beyond configured capacity. |
| Redis unavailable | Outbound routing fails closed. Inbound uses the last verified in-memory policy or a preconfigured Telnyx safe fallback; no silent random routing. |

## 10.3 Routing configuration model

Baseline durable schema: routing_policies, routing_policy_versions (immutable/published), routing_rules, routing_rule_conditions, routing_rule_actions, skills, agent_skills, agent_licenses, agent_product_authorizations, queue_memberships, agent_performance_rollups, call_queue_entries, agent_reservations, routing_attempts, routing_decisions, routing_candidate_evaluations, and routing_config_outbox.

## 10.4 Postgres-to-Redis publication

- Postgres is the source of truth. Publishing a policy writes the immutable version and transactional outbox record in one transaction.

- A worker validates and compiles the policy, calculates a checksum, writes an immutable versioned Redis blob, then atomically swaps the active pointer using Lua or MULTI/EXEC.

- The voice service receives an invalidation/version event and loads only complete verified versions.

- A reconciliation worker continuously compares active versions/checksums and repairs divergence. Redis can be rebuilt from Postgres.

# 11. Call State, Webhooks, and Real-Time Dashboards

## 11.1 Hybrid source of truth

Telnyx is authoritative for raw carrier/SIP/media/call-leg facts. The TelesalesOS voice service is authoritative for the normalized business state used by queues, agents, supervisors, and reports. Postgres is the durable journal. The dashboard consumes the normalized event stream and must not infer truth from a single browser connection.

## 11.2 Correlation model

- Generate an internal call_id at the earliest controlled point.

- Persist Telnyx call_control_id, call_session_id, call_leg_id, command IDs, conference ID, recording IDs, and provider event IDs.

- Model transfers as parent/child call legs; preserve one business interaction/session while retaining each leg's independent state and participants.

- Use the internal call_id in application logs, audit entries, routing decisions, CRM activity, archive objects, usage records, and live dashboard events.

## 11.3 Webhook ingestion and reconciliation

- Verify Telnyx signatures against the raw request body; reject invalid/stale requests and protect replay windows.

- Durably store the raw event before or with acknowledgement; enforce uniqueness on provider event ID and use idempotent command keys.

- Record occurred_at and received_at. Process per call/session serially through an allowed state machine; terminal states cannot regress because of a late event.

- Separate call completion from recording finalization. A completed call may have recording_archive_status=pending until retrieval, verification, and archive succeed.

- Use retries with bounded backoff, dead-letter queues, replay tooling, stuck-call detection, provider reconciliation, and projection rebuilds from the raw journal.

## 11.4 Real-time workspaces

| Workspace | What it shows |
| --- | --- |
| Agent Calls | Softphone, queue status, active lead screen pop, script, notes, disposition, wrap-up |
| Supervisor Live Calls | All authorized live calls, queue/campaign, agent/customer, duration, state, recording indicator, monitor/whisper/barge controls |
| Queue dashboard | Waiting/active/abandoned, SLA, longest wait, available/reserved/busy/wrap-up agents, overflow status |
| Call log | Search/filter/export by date/time, agent, customer, phone, queue, campaign, source/vendor, disposition, state, recording, consent tokens, supervisor participation |

# 12. Supervisor Controls

Authorized Super Admins, Agency Admins, and Sales Managers can select a live call and enter a supervised mode. Use Telnyx conference participation/supervisor primitives where appropriate.

| Mode | Behavior and safeguards |
| --- | --- |
| Monitor | Supervisor hears the call; agent/customer do not hear supervisor |
| Whisper | Supervisor speaks to agent only; customer must not hear supervisor |
| Barge | Supervisor joins audibly as a participant |

- All starts/stops/mode changes require server authorization and immutable audit events with actor, call, reason, and timestamps.

- UI must clearly show current supervisor mode and all participants; prevent accidental barge through confirmation and role policy.

- Access is scoped by organization/team/queue. Cross-tenant monitoring is impossible outside separately audited platform-support controls.

- Legal notice/consent requirements vary by jurisdiction and must be configured with counsel before production deployment.

# 13. Recordings, Retention, and Compliance Evidence

Calls that policy requires to be recorded should use dual-channel recording where practical. Telnyx may originate the recording, but it is not the sole long-term archive. Recordings and their metadata must remain searchable for seven years.

## 13.1 Archive requirements

- Private AWS S3 bucket with versioning, SSE-KMS, strict bucket policy, blocked public access, and least-privilege service roles.

- S3 Object Lock: Governance mode in staging; Compliance mode in production only after written approval of the exact retention policy because locked objects cannot be shortened/deleted through normal administration.

- Seven-year retention measured from the approved business event/date; legal holds can extend retention. UI deletion never bypasses server-side retention.

- Integrity hash, content length/type, source provider IDs, archive timestamp, KMS key, object version, retention-until date, and legal-hold state stored with the recording record.

- Playback through short-lived signed access after server authorization. Every playback, download, export, retention change, and hold action is audited.

## 13.2 Archive failure policy

An isolated archive failure is a high-priority compliance incident: retry, place in a dead-letter/reconciliation queue, alert designated admins, and keep calling available. A systemic archive failure or sustained backlog activates a circuit breaker that pauses new outbound campaigns that require recording. Existing calls are not dropped; inbound calls follow the approved safe fallback and produce explicit incident evidence.

## 13.3 Consent, TrustedForm, Jornaya, and DNC

- Lead schema must store TrustedForm certificate URL/token and Jornaya LeadID token plus provider/source, captured_at, received_at, validation result, payload hash, and the consent language/version where supplied.

- APIs/imports accept and pass these tokens without lossy transformation. Validation/enrichment calls record request/response metadata and status without exposing secrets.

- Maintain phone/email consent state, purpose/channel/scope, source, timestamp, revocation, and evidence. Contact eligibility is evaluated immediately before every manual or automated attempt.

- Inbound SMS STOP and recognized opt-out keywords update suppression state atomically, acknowledge as required, stop active workflows, and prevent future sends/calls under configured policy. Authorized compliance staff need audited correction/reinstatement workflows only when legally supported.

- DNC is enforced by server-side gates for calls, SMS, email, campaigns, workflow jobs, imports, and vendor API actions—not only by disabled buttons.

Compliance note Engineering should provide controls and evidence, but recording consent, TCPA/telemarketing, state DNC, carrier registration, data retention, PCI, and privacy policies require review by qualified legal/compliance counsel before production use.

# 14. CRM Screen Pops and Communication Experience

- Inbound identity resolution uses ANI, DNIS, lead/vendor correlation, campaign, and recent interaction context. Resolution rules must handle shared phones, duplicates, and unknown callers without exposing the wrong tenant/customer.

- A matched inbound call opens or highlights the authorized lead/contact record, recent timeline, consent evidence, assigned script, previous dispositions, appointment, and relevant QuoteCoach context.

- An unmatched caller opens a controlled create/link flow. Never auto-merge records based only on a weak match.

- Outbound calls begin from the CRM or softphone and preserve the lead/contact association. Disposition and wrap-up update the CRM timeline and may trigger approved workflows.

- Messages and email live in the Inbox; calls live in the dedicated Calls workspace. Both feed the same CRM timeline so the customer history is unified without overloading the messaging UI.

# 15. Recruiting CRM — Priority 6

The recruiting side mirrors the sales CRM pattern but uses applicant, licensing, contracting, training, and readiness objects rather than consumer sales objects.

| Suggested stage | Exit criteria / example work |
| --- | --- |
| Applied | Application captured, source attributed, duplicate check complete |
| Reviewed | Minimum qualifications and location/work eligibility reviewed |
| Contacted | Outreach attempted; interview or next step requested |
| Interview scheduled | Calendar event confirmed and reminders active |
| Interviewed | Scorecard and disposition complete |
| Offer / invited | Terms or independent-contractor invitation recorded |
| Licensing | Resident/nonresident licenses and expirations verified |
| Contracting | Carrier appointments, background/E&O/required documents tracked |
| Training | Required courses, assessments, and roleplay milestones completed |
| Ready to sell | License, contracting, training, tools, and manager approval gates pass |
| Active / not proceeding | Handoff to workforce/agent record or closed reason |

- Recruiting workflows, tasks, email/SMS templates, calendar scheduling, document collection, scorecards, stage aging, source conversion, and recruiter reporting.

- Promotion from applicant to agent creates/links the platform identity without duplicating sensitive data and preserves the full audit trail.

- Licensing and contracting expirations become eligibility gates and renewal tasks.

# 16. TelesalesOS Assistant — Priority 7

The in-product AI Help Desk answers platform questions, retrieves approved agency resources, guides users through workflows, and escalates unresolved issues. It uses OpenAI with retrieval over approved, tenant-scoped content.

- Tenant-aware retrieval: platform documentation is global; agency policies/resources are isolated and permission-filtered before retrieval.

- Answer with citations/links to the source resource and disclose uncertainty. Do not invent policy, carrier rules, or compliance advice.

- Collect feedback, unresolved topics, conversation metadata, and escalation details without unnecessarily retaining sensitive customer data.

- Admin knowledge publishing requires versioning, review, expiration, and re-indexing. Deleted or revoked content must stop appearing.

- Tool actions, if added later, require explicit confirmation, narrow scopes, and audit; phase one should focus on read-only assistance.

# 17. Community, Announcements, and Leaderboards — Priority 8

- Agency and team announcements with audience targeting, pinning, acknowledgement, scheduling, expiration, and attachments.

- Community posts/comments/reactions with moderation, reporting, access scope, and acceptable-use controls.

- Leaderboards for approved metrics such as activity, appointments, placed premium, quality, training, and retention; metric definitions and time windows must be transparent.

- Privacy/fairness controls: tenant/team scope, opt-outs where required, minimum activity thresholds, corrections, and no exposure of sensitive customer information.

# 18. Real-Time AI Call Coaching — Priority 9

Real-time coaching is intentionally later than the core CRM, training, QuoteCoach, billing, and contact-center foundation. The speech-to-text and text-to-speech/voice providers are TBD. Build provider-neutral interfaces first. OpenAI may be used for transcript reasoning and next-best-action generation, but no audio provider is approved until a benchmark confirms latency, insurance vocabulary accuracy, diarization, privacy, reliability, and cost.

- Admins upload/version scripts, rebuttals, required disclosures, product paths, quote triggers, and next-step playbooks.

- Coach detects conversation stage and approved cues, then suggests what to say or do next—for example ask a required question, address an objection, open QuoteCoach, or schedule a follow-up.

- Suggestions are advisory; the agent remains responsible. Required disclosures should be visually distinct and completion tracked where lawful.

- Do not send more audio/transcript data than necessary. Define consent, retention, redaction, vendor data-use, and access policy before launch.

- Measure suggestion latency, acceptance/dismissal, script adherence, disclosure coverage, and outcome lift without using protected traits.

# 19. Target Technical Architecture

| Layer | Preferred technology / pattern |
| --- | --- |
| Web application | Next.js App Router, React, TypeScript, Tailwind, shadcn/ui, Vercel |
| Database/auth | Supabase Postgres, Auth, RLS, Realtime where appropriate |
| Backend services | Typed Node.js/TypeScript services; durable jobs and outbox consumers outside request-only serverless paths |
| Voice service | Persistent TypeScript service using Telnyx Call Control/WebRTC/conference APIs; authenticated WebSocket/SSE to app |
| Ephemeral routing | Managed Redis recommendation required; TTL presence, queues, reservations, locks, policy cache |
| Files/recordings | S3, KMS, Object Lock, signed playback, integrity verification |
| Billing | Stripe subscriptions, Checkout/Portal, signed webhooks, entitlements, usage ledger |
| AI | OpenAI for the help desk; provider-neutral coaching reasoning may use OpenAI; STT/TTS/voice provider remains TBD |
| Email/calendar | OAuth integrations through selected providers/aggregation layer after security and cost review |
| CI/CD | GitHub pull requests and Actions; Vercel previews; staged migrations; protected production promotion |

## 19.1 Environment model

- Separate local, staging, and production projects/resources. Do not point preview deployments at production data.

- Secrets live in approved secret stores/environment variables, never repository files or screenshots. Rotate on personnel change or exposure.

- Database changes use reviewed forward migrations, seed/test fixtures, compatibility sequencing, backups, and a documented rollback/forward-fix plan.

- Use feature flags and organization-scoped rollout for incomplete/high-risk integrations.

- Single primary U.S. region initially (us-east-1), multi-AZ and designed for later regional failover. Configure primary/failover Telnyx webhook endpoints; full active-active is not required initially.

# 20. Core Data Domains

| Domain | Representative entities |
| --- | --- |
| Identity/tenant | organizations, users, memberships, roles, teams, permissions, brand_settings, feature_flags |
| CRM | leads, contacts, pipelines, stages, assignments, activities, tasks, appointments, notes, tags, custom_fields |
| Consent/comms | contact_points, consent_evidence, dnc_entries, conversations, messages, templates, workflows, enrollments, delivery_events |
| Voice | phone_numbers, queues, campaigns, calls, call_legs, call_events, queue_entries, reservations, dispositions, supervisor_sessions |
| Routing | policies, versions, rules, conditions, actions, skills, licenses, authorizations, rollups, decisions, candidate evaluations |
| Recordings | recordings, archive_attempts, object_versions, retention, legal_holds, playback_audit |
| QuoteCoach | carriers, products, rate_versions, rate_rows, rule_versions, questions, citations, quote_sessions, quote_results |
| Training/recruiting | courses, lessons, enrollments, assessments, applicants, recruiting_stages, licenses, appointments, readiness_checks |
| Billing | customers, subscriptions, entitlements, invoices, usage_events, telco_ledger, adjustments |

# 21. What We Need From the Full-Stack Developer

We are looking for a developer who can own the product application while working closely with a telephony specialist. The role is broader than building screens and narrower than independently inventing a carrier-grade voice engine.

## 21.1 Immediate responsibilities

- Audit the existing GitHub repository, Supabase projects, Vercel configuration, CI, migrations, and environment variables. Produce a short gap/risk report before major changes.

- Create the modular application architecture, coding conventions, typed boundaries, error model, and environment validation.

- Implement multi-tenancy, RBAC, RLS, audit, invitations, organization settings, branding, and entitlements with automated isolation tests.

- Deliver the Sales CRM foundation and reusable UI components, then Training, QuoteCoach integration, and Stripe according to priority.

- Own Postgres schema/migrations, server APIs, background jobs, webhook patterns, normalized provider adapters, and reliable frontend state.

- Integrate the contact-center UI and CRM with the persistent voice service: agent presence, queue status, commands, screen pops, call timeline, dispositions, recordings, call log, and supervisor console.

- Implement Telnyx messaging workflows and DNC enforcement with the telephony specialist; integrate TrustedForm/Jornaya evidence and vendor ingestion.

- Build observability, tests, CI gates, deployment documentation, admin runbooks, and handoff materials throughout the project.

## 21.2 Work shared with the telephony specialist

| Full-stack lead | Telephony specialist | Joint ownership |
| --- | --- | --- |
| CRM, UX, APIs, Postgres, RLS, billing, workflows, app events | Telnyx account/apps/numbers, Call Control, WebRTC/media, conferences, call commands | Call model, presence, screen pops, normalized events, permissions |
| Dashboards, logs, filters, audit UI, archive metadata | Webhook details, recordings, SIP/provider behavior, supervisor media modes | Recording pipeline, incident behavior, reconciliation |
| Routing admin UI, policy versioning, analytics | Low-latency orchestration and queue execution | Eligibility/scoring contract, Redis locks, load tests |
| Expected collaboration Architecture decisions must be written and reviewed. Provider-specific mechanics should be isolated behind typed adapters. Neither developer should create a second source of truth for call state, presence, permissions, or routing configuration. |

## 21.3 Deliverables expected with each feature

- User story and acceptance criteria; UX states for loading, empty, error, permission denied, and degraded provider status.

- Migration/schema/RLS and rollback or forward-fix notes.

- Typed API/event contracts with authorization and idempotency.

- Unit, integration, RLS/tenant isolation, webhook replay, and critical-path end-to-end tests.

- Observability: logs, metrics, alerts, dashboards, correlation IDs, and runbook.

- Pull request with screenshots/preview, test evidence, security notes, and documentation updates.

# 22. Proposed Delivery Sequence

| Phase | Primary outcome | Representative exit criteria |
| --- | --- | --- |
| 0 — Discovery | Verified architecture and backlog | Repo/env audit; data model; ADRs; threat model; estimates; Telnyx/Redis/AWS/Stripe/OpenAI provisioning list |
| 1 — Foundation | Secure multi-tenant shell | Auth, orgs, roles, RLS, audit, branding, entitlements, CI, monitoring, staging |
| 2 — Sales CRM | Usable lead-to-appointment workflow | Lead ingestion, pipeline, tasks, timeline, scripts, basic workflow engine, messaging/calendar interfaces |
| 3 — Training | Agent onboarding and eligibility | Courses, resources, quizzes, progress, assignments, required-training gates |
| 4 — QuoteCoach | Auditable initial quote workflow | 3–5 carriers/products, versioned rates/rules, deterministic tests, citations, UNKNOWN behavior |
| 5 — Billing | Paid product access | $150/month, trial, portal, webhooks, entitlements, telco billing classes |
| 6 — Contact center POC | Risk retired end to end | Inbound/outbound browser calls, presence, one queue, reservation, normalized events, screen pop, test recording, monitor/whisper/barge |
| 7 — Contact center production | Operational Sales/Retention center | Queues/campaigns/routing, supervisor console, archive, 7-year log, consent/DNC, reconciliation, load/security tests |
| 8+ — Expansion | Broader agency OS | Recruiting, AI Help Desk, community, coaching, analytics and remaining modules |

# 23. Contact Center Proof-of-Concept Acceptance

- Documented architecture, sequence diagrams, state machine, security model, data model, event contracts, and deployment topology.

- Staging Telnyx setup; secure WebRTC token path; inbound and outbound browser call demonstration.

- Server-authoritative presence, basic Sales queue, atomic agent reservation, timeout/retry, and release.

- Verified/idempotent webhooks with raw durable event journal and correlated call/leg identifiers.

- Normalized live dashboard and CRM screen pop with no cross-tenant exposure.

- One recording completes provider finalization, verified download, hash, and safe archive proof; production Object Lock remains gated pending policy approval.

- Monitor, whisper, and barge proof with server authorization and audit.

- Written risks, service recommendations, expected provider costs, security gaps, load targets, and production plan.

# 24. Engineering Definition of Done

| Quality gate | Minimum standard |
| --- | --- |
| Correctness | Acceptance criteria pass; deterministic state transitions; no known duplicate side effects |
| Security | Server authorization, RLS, least privilege, signed webhooks, secret hygiene, dependency review |
| Tenancy | Automated positive/negative tests prove tenant/team/role boundaries |
| Reliability | Retries, idempotency, timeouts, DLQ/replay, reconciliation, graceful degraded state |
| Performance | Defined latency/concurrency targets and representative load tests for queues, events, logs, and search |
| Observability | Correlation IDs, structured logs, metrics, alerts, dashboards, incident ownership |
| UX/accessibility | Responsive keyboard-accessible states; clear errors and provider outage messaging |
| Operations | Migration/deploy/rollback notes, runbook, feature flag, ownership, support path |

# 25. Decisions Already Made

- Product name: TelesalesOS.

- Core web/data stack: Next.js/TypeScript, Vercel, Supabase/Postgres, GitHub.

- Primary communications provider: Telnyx.

- Calls have a dedicated workspace; calls also appear on the CRM timeline and may appear in the unified activity feed.

- Postgres is authoritative for durable routing configuration; Redis is ephemeral and rebuildable.

- State licensing is a hard routing gate; best-agent scoring occurs only after eligibility.

- Existing queued calls retain their entry policy version by default.

- Call recordings are retained for seven years with immutable archive controls and searchable logs.

- Single primary U.S. region initially, designed for later failover.

- QuoteCoach uses deterministic Postgres/rules for underwriting and rates; OpenAI does not invent either.

- Real-time coaching is a later priority, not the first contact-center milestone.

# 26. Items the Developer Must Validate or Recommend

- Telnyx account ownership, business verification, number inventory, messaging registration, SIP/WebRTC application, Call Control application, webhook endpoints, and recording settings.

- Managed Redis provider and topology (for example Redis Cloud, AWS ElastiCache, or another approved service) based on latency, durability expectations, networking, cost, and operations.

- Persistent voice-service hosting choice and deployment/security model.

- Email/calendar provider strategy, OAuth scopes, multi-provider support, and token storage.

- Final S3/KMS/Object Lock retention design with legal/compliance approval and restore/playback procedure.

- Carrier campaign/number registration, emergency calling exclusions, call recording announcements, TCPA/DNC policy, and jurisdiction-specific consent with counsel.

- Stripe pricing/tax/refund/grace/cancellation and agent telco-allocation policies with finance.

- OpenAI model/data-retention configuration, redaction, tenant retrieval design, and cost controls.

- Nonfunctional targets: concurrent agents/calls, calls per minute, queue depth, message volume, dashboard latency, retention search performance, uptime, RTO/RPO, and budget.

# 27. First-Week Developer Checklist

- Clone the repository, run the app/tests locally, and confirm the default branch/PR workflow.

- Inventory staging/production resources and secrets without copying secrets into documentation or chat.

- Map the current schema/migrations/RLS and verify database linkage for each environment.

- Write an architecture gap report and proposed module/service boundaries.

- Create ADRs for tenancy/authorization, background jobs/outbox, voice service hosting, Redis, event transport, and recording archive.

- Convert this brief into epics, dependencies, acceptance criteria, risk register, and estimates.

- Define a working cadence with the telephony specialist and agree on typed contracts before implementing the live call UI.

- Demonstrate the foundation plan and contact-center POC plan before production credentials or traffic are introduced.

# 28. Reference Links

- TelesalesOS deployment

- Telnyx React WebRTC SDK

- Telnyx Voice API fundamentals

- Telnyx conference commands

- Telnyx media streaming

- Telnyx recording storage

- Supabase Row Level Security

- Supabase database replication

- AWS S3 Object Lock

Final note The full-stack developer should use this document to propose a phased plan and identify assumptions—not to silently reinterpret product requirements. Any change affecting call routing, consent/DNC, recording retention, billing, cross-tenant access, or deterministic quote logic requires written approval.

# 29. Final AI, Roleplay, and Contact-Center Decisions

## 29.1 Voice AI decision status

TBD — do not hardwire a voice vendor The speech-to-text, text-to-speech, synthetic voice, and real-time voice API providers for live coaching and AI roleplay have not been selected. Implement typed provider interfaces, feature flags, cost/latency telemetry, and a text-only path first. OpenAI is approved for the TelesalesOS Assistant and may be evaluated for coaching reasoning; that does not commit TelesalesOS to OpenAI live transcription or speech.

- Benchmark candidate STT/TTS stacks with anonymized insurance calls: word error rate on names, medications, carriers and products; partial transcript latency; diarization; interruption handling; regional availability; data-use terms; retention controls; uptime; and cost per connected minute.

- The live coaching UI should consume normalized transcript segments and coaching suggestions, not provider-native payloads. Persist only the minimum transcript/audio data allowed by policy.

- Version scripts, rebuttals, disclosures, quote triggers, and next-step guidance. Suggestions are advisory and must never silently replace required disclosures or human judgment.

- Add tenant budgets, per-minute caps, sampling, kill switches, provider health, fallback behavior, and cost dashboards before enabling live audio at scale.

## 29.2 AI roleplay coach

Agents practice before live calls by selecting a life-insurance product and a prospect persona. Text roleplay is the first implementation. The voice API, STT, and TTS are TBD and must plug into the same scenario/session interfaces later.

- Products: final expense, term life, indexed universal life (IUL), and mortgage protection.

- Personas vary by state, age, family situation, budget, goals, prior coverage, health profile, communication style, skepticism, urgency, and objections. Synthetic scenarios must never be mistaken for real carrier underwriting guidance.

- Difficulty controls change objection frequency, patience, disclosure sensitivity, interruptions, and willingness to provide information.

- Score discovery, empathy, active listening, script adherence, compliance/disclosures, objection handling, product positioning, QuoteCoach transition, close/appointment, and documented next step.

- Managers assign scenarios, minimum scores, remediation, and recertification. Store rubric versions, attempts, transcript references, feedback, completion, and acknowledgement.

- Use GettingReady.com only as product inspiration after a lawful UX/content review; do not copy proprietary content, branding, scripts, or media.

## 29.3 Operational requirements that are easy to miss

| Area | Required treatment |
| --- | --- |
| Payments during calls | Do not collect card data into TelesalesOS recordings/transcripts. Prefer Stripe-hosted capture; otherwise require approved PCI pause/resume or redaction controls. |
| Emergency calling | Browser phone is not an emergency service unless explicitly provisioned. Show policy and prevent unsupported 911 use. |
| Number reputation | Track CNAM, branded calling, STIR/SHAKEN attestation, spam labels, registration, porting and number health. |
| Messaging registration | Track 10DLC/toll-free verification, campaign use case, opt-in evidence, templates, throughput and carrier errors. |
| Quality management | Scorecards, evaluations, disputes, calibrations, coaching tasks, acknowledgements and restricted recording access. |
| Workforce operations | Schedules, breaks, occupancy, adherence, service level, wait time, abandonment and callback capacity. |
| Resilience | Backups, restore drills, provider failover, DLQ replay, circuit breakers, incident runbooks, RTO/RPO and status communication. |
| Cost control | Usage ledger and alerts for Telnyx, Redis, storage, egress, AI, email and background jobs; cost allocation by tenant/agent. |

# PART II — FULL-STACK CURSOR EXECUTION PLAYBOOK

This section turns the product specification into an ordered implementation sequence for one full-stack developer. Work one phase at a time in a fresh Cursor Agent chat and a dedicated feature branch. A phase is complete only after review, verification, a pull request, required approval, merge, deployment to staging, and documented smoke testing.

How to read the boxes GRAY boxes are exact prompts for Cursor Agent. Copy and paste the full English prompt into a fresh Agent chat. LIGHT BLUE boxes are exact shell commands for Cursor Terminal. Run them from the repository root, one block at a time. Inspect every command before executing it.

# 30. Universal Working Rules

- Cursor is the default implementation tool. Claude Code may be used for difficult repository-wide analysis, migrations, debugging, or refactors when it produces a clearer result. Do not have both tools edit the same branch concurrently; leave a written handoff when switching.

- Never push directly to main. Use one branch and one pull request per phase. Keep changes reviewable; split a phase if the diff becomes too large.

- Before Keep All, review the diff against the prompt, inspect migrations/RLS/provider calls, and run the verification block. Reject unrelated changes.

- Safe recurring commands may be approved only in narrow form: repository search/read, git status/diff, lint, typecheck, tests and build. Review installs and migrations. Never auto-approve deletion, force push, production credentials, database reset/push, retention reduction, bypassing rules, or production deployment.

- No developer may improvise legal policy. Recording announcements, TCPA/DNC, state consent, privacy, PCI, licensing and retention controls require owner/counsel approval, with product enforcement implemented from the approved policy.

- The full-stack developer owns the web/API/data vertical slice and collaborates with a telephony specialist for Telnyx Call Control, WebRTC/media, conferences, recordings, and low-latency ACD execution. Typed contracts and ADRs are jointly reviewed.

## 30.1 Standard pull-request handoff

GRAY — CURSOR AGENT — PR HANDOFF PROMPT

Review the completed phase against its original prompt and acceptance gate. Inspect the full diff for unrelated changes, tenant leaks, missing server authorization, unsafe secrets, destructive migrations, non-idempotent webhooks/jobs, accessibility regressions, and missing tests. Then produce a pull-request description with: objective; user-visible behavior; architecture/data changes; migrations and RLS; API/event contract changes; security/privacy/compliance notes; screenshots or staging evidence; commands and results; deployment order; rollback or forward-fix plan; manual QA; observability/alerts; known limitations; and follow-up work. Do not modify code unless you find a defect directly caused by this phase.

# 31. Ordered Full-Stack Build Phases (FS00–FS99)

Sequence rule Complete phases in order unless dependencies are explicitly documented and approved. Contact-center proof-of-concept work may run in a separate specialist branch after FS44, but shared contracts must be merged through reviewed pull requests. Never let a prototype become the production source of truth by accident.

## FS00 — Repository and environment audit

Objective: Establish the verified starting point before feature work.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs00-repo-audit

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS00: Repository and environment audit in the TelesalesOS repository. OBJECTIVE Establish the verified starting point before feature work. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Inventory application structure, versions, scripts, migrations, RLS, CI, Vercel links, Supabase links and known old-name references. - Create docs/architecture/current-state.md, docs/runbooks/local-development.md and a risk/dependency register. - Verify GitHub, Vercel and Supabase staging/production linkage without printing credentials. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(repo-audit): complete fs00" git push -u origin feat/fs00-repo-audit

Acceptance gate A new developer can clone, run and explain the current system; resource links and risks are documented without secrets.

## FS01 — Engineering toolchain and quality gates

Objective: Make every later phase reproducibly testable.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs01-toolchain

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS01: Engineering toolchain and quality gates in the TelesalesOS repository. OBJECTIVE Make every later phase reproducibly testable. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Standardize lint, formatting, TypeScript strictness, unit/integration/E2E scripts and pre-PR checks. - Add environment validation and stable test fixtures; retain Next.js webpack fallback documentation for known local Turbopack constraints. - Document supported runtime/package-manager versions. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(toolchain): complete fs01" git push -u origin feat/fs01-toolchain

Acceptance gate A clean checkout installs and passes the documented checks in CI and locally.

## FS02 — Environment, secrets and configuration

Objective: Create a safe configuration boundary for all providers.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs02-config

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS02: Environment, secrets and configuration in the TelesalesOS repository. OBJECTIVE Create a safe configuration boundary for all providers. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define typed server-only and browser-safe environment schemas for Supabase, Stripe, Telnyx, Redis, AWS, OpenAI, email/calendar and flags. - Add .env.example with placeholders and startup failures for missing required values. - Document rotation, ownership and local/staging/production separation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(config): complete fs02" git push -u origin feat/fs02-config

Acceptance gate No secret is bundled into client code or committed; invalid configuration fails clearly.

## FS03 — Application shell and design system

Objective: Build the responsive, accessible TelesalesOS navigation foundation.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs03-app-shell

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS03: Application shell and design system in the TelesalesOS repository. OBJECTIVE Build the responsive, accessible TelesalesOS navigation foundation. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create role-aware navigation for CRM, Training, QuoteCoach, Billing, Calls, Recruiting, Assistant, Community and Admin. - Implement reusable page, table, form, drawer, dialog, status, skeleton, toast and error-boundary components. - Reserve a dedicated Calls workspace; keep messages/email in Inbox and mirror all interactions into CRM timeline. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(app-shell): complete fs03" git push -u origin feat/fs03-app-shell

Acceptance gate The shell is responsive, keyboard accessible and renders correct empty/loading/error/permission states.

## FS04 — Authentication, sessions and invitations

Objective: Deliver secure sign-in and organization onboarding.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs04-auth

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS04: Authentication, sessions and invitations in the TelesalesOS repository. OBJECTIVE Deliver secure sign-in and organization onboarding. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement Supabase Auth flows, invite acceptance, recovery, session refresh and sign-out. - Use server-validated redirects and configured TelesalesOS production/staging callback URLs. - Add brute-force/rate-limit guidance and audit login/security events. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(auth): complete fs04" git push -u origin feat/fs04-auth

Acceptance gate Authentication works end to end without open redirects or cross-organization invitation acceptance.

## FS05 — Organizations, memberships and RBAC

Objective: Create the durable multi-tenant authorization model.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs05-rbac

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS05: Organizations, memberships and RBAC in the TelesalesOS repository. OBJECTIVE Create the durable multi-tenant authorization model. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model platform super admin, agency admin, sales manager, retention manager, recruiter, trainer, agent, compliance/QA, billing and read-only roles. - Implement permission checks server-side and reusable policy helpers. - Prove membership lifecycle, suspension and least-privilege behavior. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(rbac): complete fs05" git push -u origin feat/fs05-rbac

Acceptance gate Automated tests prove positive and negative role/tenant boundaries.

## FS06 — Row Level Security and tenant-isolation tests

Objective: Enforce isolation in Postgres, not only in application code.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs06-rls

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS06: Row Level Security and tenant-isolation tests in the TelesalesOS repository. OBJECTIVE Enforce isolation in Postgres, not only in application code. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Enable RLS and policies for every tenant-owned table and storage object. - Create SQL/RPC isolation tests for read, insert, update, delete, realtime and storage. - Keep platform-level administration explicit, narrow and audited. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(rls): complete fs06" git push -u origin feat/fs06-rls

Acceptance gate A comprehensive test suite cannot access another organization through direct API calls.

## FS07 — Audit log, outbox and idempotency foundation

Objective: Create shared reliability primitives before provider integrations.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs07-audit-outbox

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS07: Audit log, outbox and idempotency foundation in the TelesalesOS repository. OBJECTIVE Create shared reliability primitives before provider integrations. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add append-only audit events with actor, tenant, target, action, reason, correlation and before/after references. - Add transactional outbox, consumer leases, retries, dead-letter state and replay controls. - Add idempotency keys and unique constraints for commands/webhooks/jobs. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(audit-outbox): complete fs07" git push -u origin feat/fs07-audit-outbox

Acceptance gate Duplicate delivery cannot duplicate a side effect; every privileged action is searchable and attributable.

## FS08 — Private files and document security

Objective: Secure uploads used by training, recruiting, QuoteCoach and compliance.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs08-private-files

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS08: Private files and document security in the TelesalesOS repository. OBJECTIVE Secure uploads used by training, recruiting, QuoteCoach and compliance. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement tenant-scoped private object metadata, malware-scan status, content type/size limits and short-lived signed access. - Add authorization and playback/download audit. - Prevent public bucket URLs and unsafe executable content. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(private-files): complete fs08" git push -u origin feat/fs08-private-files

Acceptance gate Unauthorized users cannot enumerate or download private files.

## FS09 — Observability, feature flags and service health

Objective: Make failures visible and high-risk features controllable.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs09-observability

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS09: Observability, feature flags and service health in the TelesalesOS repository. OBJECTIVE Make failures visible and high-risk features controllable. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add structured logs, request/job correlation IDs, metrics, tracing hooks and provider health models. - Add organization-scoped feature flags, kill switches and staged rollout. - Define alert ownership, SLO placeholders and runbooks. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(observability): complete fs09" git push -u origin feat/fs09-observability

Acceptance gate A staging failure can be correlated from UI/API through jobs and providers; risky features can be disabled safely.

## FS10 — CRM core schema

Objective: Create the source-of-truth customer and lead model.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs10-crm-schema

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS10: CRM core schema in the TelesalesOS repository. OBJECTIVE Create the source-of-truth customer and lead model. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model contacts, leads/opportunities, contact points, addresses, sources, campaigns, policies, household, tags, custom fields and ownership. - Normalize phone/email, preserve source payload/evidence and support soft merge/duplicate links. - Add indexes, RLS, audit and typed schemas. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(crm-schema): complete fs10" git push -u origin feat/fs10-crm-schema

Acceptance gate CRM records are tenant-safe, searchable and migration-tested.

## FS11 — Lead ingestion API and vendor adapters

Objective: Receive leads reliably from Facebook and other vendors.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs11-lead-ingestion

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS11: Lead ingestion API and vendor adapters in the TelesalesOS repository. OBJECTIVE Receive leads reliably from Facebook and other vendors. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create authenticated/rate-limited ingestion endpoints with idempotency, schema validation, raw evidence reference and vendor mapping. - Support source, campaign, vendor lead ID, TrustedForm certificate URL/token and Jornaya LeadID token fields. - Return stable acknowledgement and duplicate outcomes. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(lead-ingestion): complete fs11" git push -u origin feat/fs11-lead-ingestion

Acceptance gate Replayed vendor requests do not create duplicate leads and consent evidence is preserved.

## FS12 — Deduplication, normalization and merge

Objective: Prevent fragmented customer history.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs12-dedupe

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS12: Deduplication, normalization and merge in the TelesalesOS repository. OBJECTIVE Prevent fragmented customer history. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement exact and configurable fuzzy candidates for normalized phone/email/name/address. - Provide reviewed merge with survivor rules, child-record reassignment, audit and reversible linkage. - Never merge solely from an AI suggestion. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(dedupe): complete fs12" git push -u origin feat/fs12-dedupe

Acceptance gate Duplicate candidates are explainable; merge retains activities, evidence and audit.

## FS13 — Sales pipelines and stages

Objective: Implement configurable life-insurance sales workflow.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs13-sales-pipeline

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS13: Sales pipelines and stages in the TelesalesOS repository. OBJECTIVE Implement configurable life-insurance sales workflow. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model pipelines, stages, transition rules, loss reasons, required fields and stage history. - Provide board/list UX with permissioned drag/drop and optimistic concurrency. - Seed a practical lead-to-contact-to-appointment-to-application-to-issued flow. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(sales-pipeline): complete fs13" git push -u origin feat/fs13-sales-pipeline

Acceptance gate Every transition is validated server-side and reported in stage history.

## FS14 — CRM lists, filters and bulk actions

Objective: Make daily lead management fast at scale.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs14-crm-lists

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS14: CRM lists, filters and bulk actions in the TelesalesOS repository. OBJECTIVE Make daily lead management fast at scale. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add saved views, server-side search/filter/sort/pagination and column preferences. - Add permissioned bulk assignment, tag, stage, export and suppression-aware contact actions. - Set query/index performance targets. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(crm-lists): complete fs14" git push -u origin feat/fs14-crm-lists

Acceptance gate Large synthetic datasets remain usable and bulk operations are audited/idempotent.

## FS15 — Contact 360 and unified timeline

Objective: Give agents one accurate customer workspace.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs15-contact-360

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS15: Contact 360 and unified timeline in the TelesalesOS repository. OBJECTIVE Give agents one accurate customer workspace. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Show identity, policies, consent, DNC, assignments, tasks, appointments, messages, emails, calls, recordings metadata, quotes and stage history. - Use stable event ordering and links to original artifacts. - Mask sensitive fields by role. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(contact-360): complete fs15" git push -u origin feat/fs15-contact-360

Acceptance gate A permitted user can reconstruct the complete interaction history without exposing another tenant.

## FS16 — Tasks, notes and activities

Objective: Support accountable follow-up.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs16-crm-activities

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS16: Tasks, notes and activities in the TelesalesOS repository. OBJECTIVE Support accountable follow-up. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement tasks, reminders, notes, mentions and activity types with ownership and due states. - Distinguish internal notes from customer communications. - Audit edits/deletes and notify assigned users. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(crm-activities): complete fs16" git push -u origin feat/fs16-crm-activities

Acceptance gate Tasks and notes appear correctly in personal queues and CRM timeline.

## FS17 — CRM assignment and routing foundation

Objective: Create reusable assignment rules before telephony ACD.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs17-crm-assignment

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS17: CRM assignment and routing foundation in the TelesalesOS repository. OBJECTIVE Create reusable assignment rules before telephony ACD. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model assignment policies by source, campaign, state, team, schedule, license and product. - Support owner, round robin, weighted and fallback actions with versioning. - Write explainable assignment decisions. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(crm-assignment): complete fs17" git push -u origin feat/fs17-crm-assignment

Acceptance gate Each assignment records the policy version, candidates, exclusion reasons and winner.

## FS18 — Dynamic scripts and merge fields

Objective: Autopopulate approved scripts inside the CRM.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs18-dynamic-scripts

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS18: Dynamic scripts and merge fields in the TelesalesOS repository. OBJECTIVE Autopopulate approved scripts inside the CRM. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Version scripts by product, state, campaign, stage and team. - Implement allow-listed merge fields for customer/agent/appointment/quote data with preview and missing-value handling. - Track required disclosures and acknowledgements without allowing untrusted HTML/script injection. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(dynamic-scripts): complete fs18" git push -u origin feat/fs18-dynamic-scripts

Acceptance gate Agent sees the correct script with safe live CRM substitutions and version history.

## FS19 — Unified Inbox and Telnyx SMS foundation

Objective: Add customer text conversations while preserving Calls as a separate workspace.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs19-inbox-sms

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS19: Unified Inbox and Telnyx SMS foundation in the TelesalesOS repository. OBJECTIVE Add customer text conversations while preserving Calls as a separate workspace. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model conversations, participants, messages, provider IDs, statuses, attachments and inbound webhook events. - Build thread list/composer, templates and CRM timeline linkage. - Enforce consent/DNC/quiet-hour checks before sending and process STOP immediately. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(inbox-sms): complete fs19" git push -u origin feat/fs19-inbox-sms

Acceptance gate Inbound/outbound staging messages are idempotent, permissioned, status-tracked and suppressible.

## FS20 — Email account connection and mailbox events

Objective: Let agents send and track email from approved accounts.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs20-email-sync

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS20: Email account connection and mailbox events in the TelesalesOS repository. OBJECTIVE Let agents send and track email from approved accounts. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement provider-neutral OAuth connection/token storage and least scopes. - Add send, thread/reference IDs, delivery/bounce/complaint/unsubscribe events and CRM linkage. - Prevent tenant or mailbox token leakage. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(email-sync): complete fs20" git push -u origin feat/fs20-email-sync

Acceptance gate Connected-account lifecycle and send/status paths work with revoke/reconnect handling.

## FS21 — Calendar sync and appointment booking

Objective: Let agents sync calendars and send booking links.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs21-calendar-sync

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS21: Calendar sync and appointment booking in the TelesalesOS repository. OBJECTIVE Let agents sync calendars and send booking links. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement provider-neutral OAuth, availability, time zones, conflict checking and calendar event links. - Create appointment types, agent booking pages, reminders, reschedule/cancel and CRM associations. - Make webhook/poll reconciliation idempotent. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(calendar-sync): complete fs21" git push -u origin feat/fs21-calendar-sync

Acceptance gate A prospect can book from an agent link and both calendars/CRM remain consistent.

## FS22 — Workflow automation engine

Objective: Automate lead response and follow-up safely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs22-workflows

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS22: Workflow automation engine in the TelesalesOS repository. OBJECTIVE Automate lead response and follow-up safely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model versioned triggers, conditions, delays, branching, actions, enrollment and execution history. - Support SMS, email, task, assignment, stage update and appointment-link actions. - Re-check DNC, consent, quiet hours, ownership and active enrollment at execution time. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(workflows): complete fs22" git push -u origin feat/fs22-workflows

Acceptance gate Facebook-lead test workflow sends permitted first text, follows up, and stops immediately after opt-out.

## FS23 — Consent, DNC and contact-policy engine

Objective: Create one server-side permission gate for all channels.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs23-contact-policy

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS23: Consent, DNC and contact-policy engine in the TelesalesOS repository. OBJECTIVE Create one server-side permission gate for all channels. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model contact-point and organization/global DNC, channel consent, revocation, source/evidence, jurisdiction, quiet hours and policy decisions. - Process STOP/START/HELP and email unsubscribe/bounce/complaint; block future sends/calls as policy requires. - Expose reason-coded allow/deny decisions to workflows, Inbox and Calls. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(contact-policy): complete fs23" git push -u origin feat/fs23-contact-policy

Acceptance gate No application path can bypass the policy gate; suppression propagates immediately and is audited.

## FS24 — CRM reporting, import and export

Objective: Complete the first operational CRM release.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs24-crm-reporting

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS24: CRM reporting, import and export in the TelesalesOS repository. OBJECTIVE Complete the first operational CRM release. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add funnel, speed-to-lead, contact, appointment, application and outcome reports with definitions. - Implement mapped CSV import, validation preview, error report and idempotent commit. - Implement permissioned, audited exports with sensitive-field controls. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run test:e2e --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(crm-reporting): complete fs24" git push -u origin feat/fs24-crm-reporting

Acceptance gate Reports reconcile to source records and import/export cannot cross tenant boundaries.

## FS25 — Training content model

Objective: Create versioned courses and resources.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs25-training-schema

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS25: Training content model in the TelesalesOS repository. OBJECTIVE Create versioned courses and resources. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model courses, modules, lessons, resources, prerequisites, assignments, audiences and published versions. - Support video/link/file/text content and completion rules. - Add RLS, audit and expiration. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(training-schema): complete fs25" git push -u origin feat/fs25-training-schema

Acceptance gate Published content is immutable by version and assignments remain reproducible.

## FS26 — Training admin authoring

Objective: Let approved staff build and publish training.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs26-training-admin

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS26: Training admin authoring in the TelesalesOS repository. OBJECTIVE Let approved staff build and publish training. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create course builder, ordering, preview, draft/publish/archive and audience assignment. - Validate resources and require acknowledgement for policy content. - Audit publication and assignment. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(training-admin): complete fs26" git push -u origin feat/fs26-training-admin

Acceptance gate Trainer can publish without exposing drafts or other tenants.

## FS27 — Learner experience and progress

Objective: Give agents a clear training path.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs27-training-learner

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS27: Learner experience and progress in the TelesalesOS repository. OBJECTIVE Give agents a clear training path. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build assigned/in-progress/completed views, lesson player and resume state. - Record progress server-side and prevent client-only completion spoofing. - Add reminders and accessibility. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(training-learner): complete fs27" git push -u origin feat/fs27-training-learner

Acceptance gate Progress survives sessions and is accurately permissioned.

## FS28 — Assessments and certifications

Objective: Verify learning outcomes.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs28-training-assessments

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS28: Assessments and certifications in the TelesalesOS repository. OBJECTIVE Verify learning outcomes. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement question banks, versioned quizzes, attempt limits, randomization, scoring and feedback. - Create certification/expiration/renewal records and downloadable evidence where approved. - Protect answer keys by role. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(training-assessments): complete fs28" git push -u origin feat/fs28-training-assessments

Acceptance gate Scores are deterministic, auditable and tied to exact content/question versions.

## FS29 — Training eligibility integration

Objective: Use readiness as a routing/sales gate.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs29-training-eligibility

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS29: Training eligibility integration in the TelesalesOS repository. OBJECTIVE Use readiness as a routing/sales gate. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Expose approved training/certification status to assignment and telephony eligibility. - Add manager overrides with reason, expiration and audit. - Notify on expiring requirements. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(training-eligibility): complete fs29" git push -u origin feat/fs29-training-eligibility

Acceptance gate An untrained agent is excluded with an explainable reason and cannot self-override.

## FS30 — QuoteCoach domain model

Objective: Establish deterministic PostgreSQL foundations for quoting.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs30-quotecoach-schema

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS30: QuoteCoach domain model in the TelesalesOS repository. OBJECTIVE Establish deterministic PostgreSQL foundations for quoting. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model carriers, products, states, issue ages, benefit bands, questions, conditions, rate versions, underwriting rule versions and citations. - Separate draft/published/effective/retired versions and preserve original source documents. - Add indexes, RLS and audit. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quotecoach-schema): complete fs30" git push -u origin feat/fs30-quotecoach-schema

Acceptance gate A historical quote can be reproduced from immutable published versions.

## FS31 — Carrier document ingestion and review

Objective: Convert approved carrier material into reviewed structured data.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs31-carrier-ingestion

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS31: Carrier document ingestion and review in the TelesalesOS repository. OBJECTIVE Convert approved carrier material into reviewed structured data. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create private upload, metadata, parsing workspace, human review and publish gates. - Track source page/section citations and effective dates. - Never publish AI-parsed values without review. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(carrier-ingestion): complete fs31" git push -u origin feat/fs31-carrier-ingestion

Acceptance gate Every rule/rate row points to approved source evidence and reviewer.

## FS32 — Deterministic underwriting rules engine

Objective: Implement explainable eligibility and question flow in TypeScript.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs32-underwriting-engine

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS32: Deterministic underwriting rules engine in the TelesalesOS repository. OBJECTIVE Implement explainable eligibility and question flow in TypeScript. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define a versioned rules DSL/AST with strict operators, priorities and conflict detection. - Return eligible/ineligible/refer/unknown plus reasons, missing questions and citations. - Create golden tests from carrier-approved examples. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(underwriting-engine): complete fs32" git push -u origin feat/fs32-underwriting-engine

Acceptance gate The same inputs/version always produce the same explainable output; no LLM decides underwriting.

## FS33 — Rate engine and premium calculation

Objective: Calculate premiums only from published rate data.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs33-rate-engine

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS33: Rate engine and premium calculation in the TelesalesOS repository. OBJECTIVE Calculate premiums only from published rate data. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement rate lookup/interpolation rules exactly as approved, benefit/face amount validation and rounding. - Return no-rate/unknown explicitly instead of guessing. - Add boundary and regression fixtures. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(rate-engine): complete fs33" git push -u origin feat/fs33-rate-engine

Acceptance gate Golden rates match approved carrier examples across ages/states/bands.

## FS34 — Quote session workflow and UI

Objective: Guide agents from CRM facts to comparable results.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs34-quote-session

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS34: Quote session workflow and UI in the TelesalesOS repository. OBJECTIVE Guide agents from CRM facts to comparable results. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create versioned quote sessions linked to CRM with question state, consent notes and product filters. - Show comparable carrier/product results, assumptions, citations and reasons. - Allow safe handoff back to sales script/application next step. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quote-session): complete fs34" git push -u origin feat/fs34-quote-session

Acceptance gate An agent can run and revisit an auditable quote without overwriting CRM truth.

## FS35 — QuoteCoach conversational parser and citations

Objective: Add optional natural-language assistance without weakening determinism.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs35-quote-rag

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS35: QuoteCoach conversational parser and citations in the TelesalesOS repository. OBJECTIVE Add optional natural-language assistance without weakening determinism. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Use OpenAI only to extract candidate structured answers or explain deterministic results; require validation/confirmation. - Ground answers in approved tenant/carrier content with citations. - Redact/minimize sensitive data and track cost. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quote-rag): complete fs35" git push -u origin feat/fs35-quote-rag

Acceptance gate LLM output cannot create a carrier rule/rate or override the deterministic engine.

## FS36 — QuoteCoach safety and UNKNOWN behavior

Objective: Make uncertainty visible and operational.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs36-quote-safety

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS36: QuoteCoach safety and UNKNOWN behavior in the TelesalesOS repository. OBJECTIVE Make uncertainty visible and operational. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define UNKNOWN, REFER and conflict states with escalation path. - Block unverified recommendations and show missing/effective-version warnings. - Add stale-content alerts and kill switches. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quote-safety): complete fs36" git push -u origin feat/fs36-quote-safety

Acceptance gate Incomplete or conflicting content never produces false certainty.

## FS37 — Initial carrier/product fixtures

Objective: Validate QuoteCoach with a narrow approved launch set.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs37-quote-fixtures

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS37: Initial carrier/product fixtures in the TelesalesOS repository. OBJECTIVE Validate QuoteCoach with a narrow approved launch set. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Load three to five approved carrier/product datasets using synthetic applicant fixtures. - Create golden underwriting/rate regressions and state/age boundary tests. - Document coverage gaps. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quote-fixtures): complete fs37" git push -u origin feat/fs37-quote-fixtures

Acceptance gate Launch set passes carrier-reviewed fixtures; unsupported cases return UNKNOWN.

## FS38 — QuoteCoach publishing and operations

Objective: Complete controlled content operations.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs38-quote-ops

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS38: QuoteCoach publishing and operations in the TelesalesOS repository. OBJECTIVE Complete controlled content operations. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add reviewer roles, dual-control option, change diff, scheduled activation, rollback to prior version and audit. - Add content-health dashboard and failed-ingestion queue. - Document carrier update runbook. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quote-ops): complete fs38" git push -u origin feat/fs38-quote-ops

Acceptance gate Only approved published versions reach agents and rollback is tested.

## FS39 — Stripe product, price and entitlements

Objective: Model commercial access independently of UI.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs39-stripe-entitlements

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS39: Stripe product, price and entitlements in the TelesalesOS repository. OBJECTIVE Model commercial access independently of UI. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Configure one $150/month subscription price and seven-day trial using environment-specific IDs. - Model subscription state, entitlements, grace and tenant access; never trust client price/state. - Keep future plan/version flexibility. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(stripe-entitlements): complete fs39" git push -u origin feat/fs39-stripe-entitlements

Acceptance gate Server entitlements reflect Stripe state with test-clock coverage.

## FS40 — Stripe Checkout and trial onboarding

Objective: Allow a tenant to start the approved subscription.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs40-stripe-checkout

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS40: Stripe Checkout and trial onboarding in the TelesalesOS repository. OBJECTIVE Allow a tenant to start the approved subscription. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create server-generated Checkout Sessions with correct customer/tenant metadata and safe return URLs. - Handle existing customer/subscription and duplicate-click cases. - Show clear trial, renewal and cancellation terms. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(stripe-checkout): complete fs40" git push -u origin feat/fs40-stripe-checkout

Acceptance gate A test tenant starts one correct trial without duplicate subscriptions.

## FS41 — Stripe webhook reconciliation

Objective: Make Stripe events reliable and idempotent.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs41-stripe-webhooks

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS41: Stripe webhook reconciliation in the TelesalesOS repository. OBJECTIVE Make Stripe events reliable and idempotent. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Verify raw-body signatures, store event IDs, process asynchronously and reconcile subscriptions/invoices. - Handle out-of-order/repeated events and manual repair. - Alert on sustained failures. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(stripe-webhooks): complete fs41" git push -u origin feat/fs41-stripe-webhooks

Acceptance gate Webhook replay cannot duplicate entitlement or ledger effects.

## FS42 — Billing portal, invoices and dunning

Objective: Give admins safe self-service billing.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs42-billing-portal

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS42: Billing portal, invoices and dunning in the TelesalesOS repository. OBJECTIVE Give admins safe self-service billing. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create Customer Portal sessions server-side and show invoices/subscription status. - Model payment failure, retry, grace, suspension and restoration from approved policy. - Audit billing-role actions. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(billing-portal): complete fs42" git push -u origin feat/fs42-billing-portal

Acceptance gate Billing state and access recover correctly after test payment failure/success.

## FS43 — Telco usage ledger and subsidy rules

Objective: Allocate communications cost fairly.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs43-telco-ledger

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS43: Telco usage ledger and subsidy rules in the TelesalesOS repository. OBJECTIVE Allocate communications cost fairly. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Record provider usage/cost events by tenant, agent, number, message/call/recording and source. - Apply 100% eligible telco subsidy to Free Leads agents; other agents pay under versioned policy. - Support adjustments, reconciliation, caps, disputes and audit. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(telco-ledger): complete fs43" git push -u origin feat/fs43-telco-ledger

Acceptance gate Ledger reconciles to test provider records and subsidy eligibility is versioned/explainable.

## FS44 — Contact-center architecture ADR and provisioning

Objective: Lock the production topology and Telnyx prerequisites.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs44-voice-adr

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS44: Contact-center architecture ADR and provisioning in the TelesalesOS repository. OBJECTIVE Lock the production topology and Telnyx prerequisites. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Document Telnyx as PSTN/SIP/WebRTC/Call Control/conference/recording primitive provider and TelesalesOS as business-state/routing authority. - Choose persistent voice-service hosting; Vercel remains UI/ordinary API and must not own long-lived media/routing state. - Inventory account verification, numbers, messaging registration, WebRTC/Call Control apps, webhook/failover URLs, credentials and sandbox gaps. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(voice-adr): complete fs44" git push -u origin feat/fs44-voice-adr

Acceptance gate Architecture, responsibility matrix, failure modes and provisioning checklist are approved before live calling.

## FS45 — Persistent voice service scaffold

Objective: Create the always-on TypeScript telephony control plane.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs45-voice-service

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS45: Persistent voice service scaffold in the TelesalesOS repository. OBJECTIVE Create the always-on TypeScript telephony control plane. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Scaffold authenticated service, health/readiness, config validation, structured logs, graceful shutdown and deployment manifest. - Create typed Telnyx adapter and internal command/event contracts. - Add network/secret/least-privilege and staging deployment documentation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(voice-service): complete fs45" git push -u origin feat/fs45-voice-service

Acceptance gate Service deploys independently, exposes health, and contains no provider secret in web clients.

## FS46 — Telnyx webhook gateway and raw journal

Objective: Capture every provider fact safely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs46-telnyx-webhooks

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS46: Telnyx webhook gateway and raw journal in the TelesalesOS repository. OBJECTIVE Capture every provider fact safely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Verify Telnyx signatures against raw body with replay-window protection. - Persist immutable raw event metadata/payload reference before acknowledgement; unique provider event ID. - Return quickly and enqueue normalized processing with DLQ/metrics. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(telnyx-webhooks): complete fs46" git push -u origin feat/fs46-telnyx-webhooks

Acceptance gate Invalid signatures fail; repeated valid events are acknowledged once and remain replayable.

## FS47 — Call event processor and state machine

Objective: Normalize late, duplicate and out-of-order voice events.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs47-call-state

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS47: Call event processor and state machine in the TelesalesOS repository. OBJECTIVE Normalize late, duplicate and out-of-order voice events. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define business states for call, leg, queue entry, recording and supervisor session with allowed transitions. - Process per-call serially using occurred_at and received_at; prevent terminal-state regression. - Add replay/rebuild and reconciliation against Telnyx. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(call-state): complete fs47" git push -u origin feat/fs47-call-state

Acceptance gate Permutation/replay tests converge on one correct business state.

## FS48 — Call correlation, legs, transfers and conferences

Objective: Represent complex calls without losing lineage.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs48-call-correlation

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS48: Call correlation, legs, transfers and conferences in the TelesalesOS repository. OBJECTIVE Represent complex calls without losing lineage. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Use internal call_id plus Telnyx call_control_id, call_session_id, call_leg_id, event/command IDs, conference and recording IDs. - Model parent/child legs, transfer/conference membership, participants and timestamps. - Propagate correlation IDs through logs, CRM and recordings. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(call-correlation): complete fs48" git push -u origin feat/fs48-call-correlation

Acceptance gate A transferred call reconstructs all legs and events under one customer-visible interaction.

## FS49 — WebRTC credential and device setup

Objective: Provision browser agents securely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs49-webrtc-setup

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS49: WebRTC credential and device setup in the TelesalesOS repository. OBJECTIVE Provision browser agents securely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Issue short-lived agent-bound WebRTC credentials/tokens server-side. - Build microphone permission, device selection, ringtone, reconnect and test-call UX. - Do not expose reusable Telnyx API credentials. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(webrtc-setup): complete fs49" git push -u origin feat/fs49-webrtc-setup

Acceptance gate An authorized staging agent registers and selects devices; revoked/suspended agent cannot.

## FS50 — Outbound browser softphone

Objective: Deliver manual click-to-call from CRM.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs50-outbound-softphone

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS50: Outbound browser softphone in the TelesalesOS repository. OBJECTIVE Deliver manual click-to-call from CRM. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement dial controls, caller ID policy, hold/mute/keypad/hangup, call timer and error states. - Run contact-policy/DNC and agent presence/reservation checks before dialing. - Create call/leg/event records and screen context. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(outbound-softphone): complete fs50" git push -u origin feat/fs50-outbound-softphone

Acceptance gate A permitted staging call completes once with accurate call state, disposition prompt and audit.

## FS51 — Inbound calling and live screen pop

Objective: Route an inbound call into the agent CRM workspace.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs51-inbound-screen-pop

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS51: Inbound calling and live screen pop in the TelesalesOS repository. OBJECTIVE Route an inbound call into the agent CRM workspace. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Match normalized ANI to contact/lead with safe multiple-match/new-lead behavior. - Open CRM screen pop with source, campaign, consent, prior interactions and dynamic script. - Handle browser disconnected, popup blocked and degraded realtime. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(inbound-screen-pop): complete fs51" git push -u origin feat/fs51-inbound-screen-pop

Acceptance gate The offered agent receives one timely, tenant-safe screen pop and call timeline.

## FS52 — Server-authoritative agent presence

Objective: Make availability resilient to stale browsers and late webhooks.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs52-presence

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS52: Server-authoritative agent presence in the TelesalesOS repository. OBJECTIVE Make availability resilient to stale browsers and late webhooks. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Derive final presence from browser heartbeat, WebRTC registration, Telnyx active call state, reservations, manual state and wrap-up. - Use expiring leases and explicit states: offline, unavailable, available, reserved, ringing, connected, wrap-up, break. - Provider active-call state overrides stale browser available state. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(presence): complete fs52" git push -u origin feat/fs52-presence

Acceptance gate Presence recovers after tab/network loss without double-offering an agent.

## FS53 — Managed Redis presence, locks and reservations

Objective: Add atomic low-latency ephemeral coordination.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs53-redis-routing

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS53: Managed Redis presence, locks and reservations in the TelesalesOS repository. OBJECTIVE Add atomic low-latency ephemeral coordination. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Select managed Redis and implement namespaced TTL presence, queue indexes, reservation locks, fencing tokens and atomic Lua/transaction operations. - Keep Postgres durable; Redis must be rebuildable and tenant-keyed. - Define fail behavior: outbound routing fails closed; inbound uses last verified memory policy or Telnyx safe fallback. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(redis-routing): complete fs53" git push -u origin feat/fs53-redis-routing

Acceptance gate Concurrency tests cannot reserve one agent twice; Redis flush/restart has a documented recovery.

## FS54 — Queue, campaign and routing schema

Objective: Model configurable Sales and Retention operations.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs54-acd-schema

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS54: Queue, campaign and routing schema in the TelesalesOS repository. OBJECTIVE Model configurable Sales and Retention operations. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create queues, campaigns, schedules/holidays, priorities, SLAs, callbacks, overflow, dispositions, scripts, caller IDs, eligible teams and capacity. - Support inbound Sales queue, inbound Retention queue, manual/preview outbound campaigns and future extensions. - Version every routable configuration. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(acd-schema): complete fs54" git push -u origin feat/fs54-acd-schema

Acceptance gate Admins can draft/validate/publish a complete queue without changing active traffic until publication.

## FS55 — Routing policy publication Postgres to Redis

Objective: Keep durable rules and low-latency cache consistent.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs55-routing-publication

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS55: Routing policy publication Postgres to Redis in the TelesalesOS repository. OBJECTIVE Keep durable rules and low-latency cache consistent. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Store immutable draft/published versions in Postgres with checksum and active pointer. - Publish using transaction plus outbox; worker validates, writes versioned Redis namespace, checks checksum, atomically swaps active pointer and acknowledges. - Add reconciliation, stale detection, rollback and audit. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(routing-publication): complete fs55" git push -u origin feat/fs55-routing-publication

Acceptance gate Partial publication cannot become active; Redis can be rebuilt from Postgres.

## FS56 — Hard routing eligibility gates

Objective: Exclude agents who may not receive a call before scoring.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs56-routing-eligibility

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS56: Hard routing eligibility gates in the TelesalesOS repository. OBJECTIVE Exclude agents who may not receive a call before scoring. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Gate by tenant/team, active status, customer state license, product/carrier appointment, required training, language/skill, schedule, capacity, DNC/contact policy and campaign membership. - Re-evaluate live eligibility at offer time even when queued call keeps its entry policy version. - Return exclusion reason codes. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(routing-eligibility): complete fs56" git push -u origin feat/fs56-routing-eligibility

Acceptance gate An ineligible agent is never ranked or offered; tests cover state/product/licensing changes mid-queue.

## FS57 — Explainable best-agent close-propensity ranking

Objective: Route eligible leads to the agent most likely to close without unfair shortcuts.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs57-best-agent

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS57: Explainable best-agent close-propensity ranking in the TelesalesOS repository. OBJECTIVE Route eligible leads to the agent most likely to close without unfair shortcuts. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Score only eligible agents using approved features such as state, product, lead source/campaign, recency, capacity, quality/compliance and smoothed recent performance. - Use minimum sample sizes, shrinkage/caps, exploration and deterministic tie-breaks; exclude protected traits, health data and proxy discrimination. - Persist candidate features, version, score components, winner and reasons. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(best-agent): complete fs57" git push -u origin feat/fs57-best-agent

Acceptance gate Offline evaluation is reproducible; low-volume agents are not permanently starved and every decision is explainable.

## FS58 — ACD offer, timeout and retry engine

Objective: Execute one atomic call-to-agent reservation.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs58-acd-offer

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS58: ACD offer, timeout and retry engine in the TelesalesOS repository. OBJECTIVE Execute one atomic call-to-agent reservation. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement dequeue, eligibility refresh, reservation, ring offer, accept/decline/no-answer/timeout, release and next-candidate flow. - Use idempotent command IDs and fencing tokens; reconcile provider result. - Prevent duplicate offer and ghost reservation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(acd-offer): complete fs58" git push -u origin feat/fs58-acd-offer

Acceptance gate Load/concurrency tests show one active offer per call/agent according to policy.

## FS59 — Sales and Retention queues, overflow and hours

Objective: Operationalize the two required inbound queues.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs59-acd-queues

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS59: Sales and Retention queues, overflow and hours in the TelesalesOS repository. OBJECTIVE Operationalize the two required inbound queues. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement longest-idle, round-robin, weighted, owner/last-agent and priority options behind versioned config. - Add business hours/holidays, max wait, overflow, voicemail and scheduled callback. - Existing waiting calls retain captured policy version unless authorized reprocess/emergency override. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(acd-queues): complete fs59" git push -u origin feat/fs59-acd-queues

Acceptance gate Synthetic calls follow correct hours, priority, overflow and callback behavior with recorded decisions.

## FS60 — Outbound campaigns and dialing policy

Objective: Support controlled manual and preview campaigns.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs60-outbound-campaigns

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS60: Outbound campaigns and dialing policy in the TelesalesOS repository. OBJECTIVE Support controlled manual and preview campaigns. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create campaign membership, pacing limits, lead selection, caller ID, retries, local time/quiet hours, DNC and agent capacity. - Ship manual/click-to-call and preview dialing first; do not add predictive/power dialing without separate legal/operational approval. - Pause on provider/compliance health signals. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(outbound-campaigns): complete fs60" git push -u origin feat/fs60-outbound-campaigns

Acceptance gate Campaign cannot call a suppressed/quiet-hours lead and records every attempt/result.

## FS61 — Dispositions, wrap-up, callbacks and voicemail

Objective: Close the operational loop after calls.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs61-call-outcomes

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS61: Dispositions, wrap-up, callbacks and voicemail in the TelesalesOS repository. OBJECTIVE Close the operational loop after calls. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Create queue/campaign-specific dispositions, required fields, notes, wrap-up timers and next action. - Support callback ownership/time zone/reminders and voicemail metadata/transcription placeholder. - Update CRM stage/task only through versioned mappings. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(call-outcomes): complete fs61" git push -u origin feat/fs61-call-outcomes

Acceptance gate Agent cannot silently lose an outcome; callbacks appear in correct queue and timeline.

## FS62 — Transfers and conferencing

Objective: Support cold/warm transfers and multi-party calls.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs62-call-transfers

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS62: Transfers and conferencing in the TelesalesOS repository. OBJECTIVE Support cold/warm transfers and multi-party calls. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement destination validation, warm consultation, complete/cancel, conference membership and failure recovery. - Preserve call/leg lineage, recording/notice policy and screen context. - Audit every command and participant transition. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(call-transfers): complete fs62" git push -u origin feat/fs62-call-transfers

Acceptance gate Transfer tests preserve customer call and complete state even when consult leg fails.

## FS63 — Supervisor Live Calls dashboard

Objective: Let authorized leaders see all live calls for their scope.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs63-live-calls

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS63: Supervisor Live Calls dashboard in the TelesalesOS repository. OBJECTIVE Let authorized leaders see all live calls for their scope. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build real-time list/filter by agent, team, queue, campaign, direction, state and duration. - Show agent/customer/queue context, consent/recording state and provider health with masked data. - Use normalized server event stream; never infer authority from browser state. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(live-calls): complete fs63" git push -u origin feat/fs63-live-calls

Acceptance gate Dashboard remains consistent after refresh/reconnect and exposes only authorized tenant/team calls.

## FS64 — Listen, whisper and barge

Objective: Provide audited supervisor coaching controls.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs64-supervisor-controls

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS64: Listen, whisper and barge in the TelesalesOS repository. OBJECTIVE Provide audited supervisor coaching controls. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Use Telnyx conference/supervisor primitives through server-authorized commands. - Allow listen, agent-only whisper and full barge with clear mode/participant indicators and jurisdiction/policy checks. - Record actor, reason, start/end, target call, mode and provider result. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(supervisor-controls): complete fs64" git push -u origin feat/fs64-supervisor-controls

Acceptance gate Role-negative tests fail; staging audio paths behave correctly and every session is auditable.

## FS65 — Phone numbers, caller identity and reputation

Objective: Operate the number inventory responsibly.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs65-number-ops

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS65: Phone numbers, caller identity and reputation in the TelesalesOS repository. OBJECTIVE Operate the number inventory responsibly. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model number ownership, tenant assignment, capabilities, CNAM/branded calling, STIR/SHAKEN, E911 policy, porting and status. - Track spam-label reports, reputation, call failures and rotation approvals. - Document unsupported emergency calling. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(number-ops): complete fs65" git push -u origin feat/fs65-number-ops

Acceptance gate Only authorized active numbers can be selected and number-health changes are visible.

## FS66 — Telnyx SMS production compliance

Objective: Complete operational messaging controls.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs66-telnyx-messaging

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS66: Telnyx SMS production compliance in the TelesalesOS repository. OBJECTIVE Complete operational messaging controls. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Track 10DLC/toll-free verification, messaging profile/campaign, opt-in use case, throughput and templates. - Verify/idempotently process Telnyx message webhooks including STOP/START/HELP and carrier failures. - Enforce DNC/consent/quiet hours immediately across workflows and manual sends. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(telnyx-messaging): complete fs66" git push -u origin feat/fs66-telnyx-messaging

Acceptance gate A STOP test blocks all future automated/manual SMS until policy-valid re-consent; audit/evidence remain.

## FS67 — TrustedForm, Jornaya and lead-consent evidence

Objective: Receive, preserve and pass consent tokens/evidence.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs67-lead-consent

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS67: TrustedForm, Jornaya and lead-consent evidence in the TelesalesOS repository. OBJECTIVE Receive, preserve and pass consent tokens/evidence. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Store original TrustedForm certificate URL/token, Jornaya LeadID token, source timestamp/IP/URL/text/vendor and validation status. - Expose evidence in CRM/call screen and include approved tokens in downstream vendor/carrier payloads. - Use append-only evidence, access controls, retention and validation retries. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(lead-consent): complete fs67" git push -u origin feat/fs67-lead-consent

Acceptance gate Vendor ingestion, screen pop, outbound policy decision and downstream pass-through use the same evidence record.

## FS68 — Recording finalization pipeline

Objective: Move provider recordings into controlled archive reliably.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs68-recording-pipeline

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS68: Recording finalization pipeline in the TelesalesOS repository. OBJECTIVE Move provider recordings into controlled archive reliably. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Track expected, recorded, processing, copied, available, archived, restoring, failed, missing and purged states. - On Telnyx finalization, idempotently fetch, validate duration/size/content, hash and copy with metadata. - Reconcile missing/truncated/corrupt recordings and alert with call correlation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recording-pipeline): complete fs68" git push -u origin feat/fs68-recording-pipeline

Acceptance gate A duplicate finalization event creates one verified archive object and accurate metadata.

## FS69 — Seven-year immutable recording archive

Objective: Meet the mandatory seven-year recording and retrieval requirement.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs69-recording-archive

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS69: Seven-year immutable recording archive in the TelesalesOS repository. OBJECTIVE Meet the mandatory seven-year recording and retrieval requirement. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Use private S3 with versioning, SSE-KMS, least privilege and Object Lock; staging Governance and production Compliance mode only after policy/legal approval. - Apply seven-year retention independently of agent/admin UI, legal holds, integrity hashes and lifecycle tiering. - Use short-lived authorized playback/restore and audit every listen/download/hold. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recording-archive): complete fs69" git push -u origin feat/fs69-recording-archive

Acceptance gate Agents/admins cannot delete or shorten retention; a date/time search can retrieve authorized archive metadata and playback flow.

## FS70 — Call logs, reconciliation, incidents and disaster recovery

Objective: Make the contact center supportable in production.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs70-voice-operations

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS70: Call logs, reconciliation, incidents and disaster recovery in the TelesalesOS repository. OBJECTIVE Make the contact center supportable in production. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build searchable call log by date/time, phone, contact, agent, team, queue, campaign, source, disposition, recording, consent token and supervisor action. - Add scheduled Telnyx/Postgres/S3 reconciliation, DLQ replay, circuit breakers, load tests, backups and restore drills. - Isolated archive failure alerts and calling continues; systemic backlog pauses new outbound campaigns requiring recording, never drops live calls, and uses documented inbound fallback. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run test:e2e --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(voice-operations): complete fs70" git push -u origin feat/fs70-voice-operations

Acceptance gate Runbook covers degraded provider/Redis/S3/webhook states, incident escalation, RTO/RPO and safe recovery.

## FS71 — Recruiting CRM schema and pipeline

Objective: Create the applicant-to-ready-to-sell source of truth.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs71-recruiting-schema

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS71: Recruiting CRM schema and pipeline in the TelesalesOS repository. OBJECTIVE Create the applicant-to-ready-to-sell source of truth. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model applicants, sources, jobs, owners, stages, tasks, communications, documents, licenses, contracts, training and readiness. - Seed applied, contacted, interview/screened, license pending, licensed, contracting submitted, contracted/appointed, onboarding, training, background/compliance, tech ready, ready to sell, rejected/withdrawn/nurture. - Version stage requirements. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recruiting-schema): complete fs71" git push -u origin feat/fs71-recruiting-schema

Acceptance gate Applicant history and readiness are auditable and tenant-safe.

## FS72 — Recruiting intake and applicant profile

Objective: Receive and manage applicants.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs72-recruiting-intake

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS72: Recruiting intake and applicant profile in the TelesalesOS repository. OBJECTIVE Receive and manage applicants. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build public/internal forms with consent, dedupe, source tracking and spam protection. - Create recruiter profile with timeline, tasks, documents and status blockers. - Separate recruiting-sensitive access from sales-agent access. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recruiting-intake): complete fs72" git push -u origin feat/fs72-recruiting-intake

Acceptance gate Applicant is created once and visible only to authorized recruiting roles.

## FS73 — License, contracting and appointment tracking

Objective: Track the prerequisites for selling.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs73-agent-credentialing

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS73: License, contracting and appointment tracking in the TelesalesOS repository. OBJECTIVE Track the prerequisites for selling. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model state licenses, lines, numbers, issue/expiration, carrier contracting/appointment and verification evidence. - Start with manual reviewed verification; do not block launch on NIPR/carrier APIs. - Create expiration/remediation tasks and routing eligibility output. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(agent-credentialing): complete fs73" git push -u origin feat/fs73-agent-credentialing

Acceptance gate Ready-to-sell cannot be achieved with missing required credentials except audited override.

## FS74 — Recruiting workflows and communications

Objective: Automate recruiting follow-up safely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs74-recruiting-workflows

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS74: Recruiting workflows and communications in the TelesalesOS repository. OBJECTIVE Automate recruiting follow-up safely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add recruiting templates/workflows for email/SMS/tasks/interviews/documents and stage reminders. - Reuse global contact-policy engine and account connections. - Stop on applicant opt-out/withdrawal and preserve evidence. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recruiting-workflows): complete fs74" git push -u origin feat/fs74-recruiting-workflows

Acceptance gate Recruiting automation is versioned, suppressible and fully visible on timeline.

## FS75 — Readiness checklist and conversion to agent

Objective: Create a controlled handoff from candidate to agent.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs75-agent-readiness

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS75: Readiness checklist and conversion to agent in the TelesalesOS repository. OBJECTIVE Create a controlled handoff from candidate to agent. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Calculate readiness from license, contracting, training, background/compliance, documents, payment/subscription policy and technology setup. - Provision user/membership/team/permissions through an idempotent reviewed command. - Retain linkage to applicant without duplicating identity. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(agent-readiness): complete fs75" git push -u origin feat/fs75-agent-readiness

Acceptance gate Approved candidate becomes one correctly scoped agent and gains only intended access.

## FS76 — Recruiting analytics and operations

Objective: Measure recruiting funnel and bottlenecks.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs76-recruiting-analytics

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS76: Recruiting analytics and operations in the TelesalesOS repository. OBJECTIVE Measure recruiting funnel and bottlenecks. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Report stage conversion, time-in-stage, source, recruiter workload, licensing/contracting delay and readiness. - Define metrics and late/stale alerts. - Provide permissioned export. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(recruiting-analytics): complete fs76" git push -u origin feat/fs76-recruiting-analytics

Acceptance gate Reports reconcile to stage history and exclude unauthorized personal data.

## FS77 — TelesalesOS Assistant knowledge model

Objective: Create tenant-scoped approved knowledge for AI Help Desk.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs77-assistant-knowledge

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS77: TelesalesOS Assistant knowledge model in the TelesalesOS repository. OBJECTIVE Create tenant-scoped approved knowledge for AI Help Desk. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model sources, versions, audiences, review, expiration, chunks/index status and citations. - Separate global product docs from agency-private knowledge. - Remove/reindex revoked content. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npx supabase start npx supabase db reset npx supabase test db npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(assistant-knowledge): complete fs77" git push -u origin feat/fs77-assistant-knowledge

Acceptance gate Retrieval cannot return another tenant or unauthorized role content.

## FS78 — Assistant retrieval and OpenAI response service

Objective: Answer platform questions with citations and uncertainty.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs78-assistant-rag

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS78: Assistant retrieval and OpenAI response service in the TelesalesOS repository. OBJECTIVE Answer platform questions with citations and uncertainty. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement permission-filtered retrieval, OpenAI response generation, citations, refusal/UNKNOWN and cost/token telemetry. - Minimize/redact customer data and configure approved retention/data-use. - Add prompt-injection defenses and evaluation fixtures. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(assistant-rag): complete fs78" git push -u origin feat/fs78-assistant-rag

Acceptance gate Evaluation answers cite approved sources; cross-tenant and unsupported questions fail safely.

## FS79 — Assistant user experience and escalation

Objective: Deliver a useful in-product help desk.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs79-assistant-ui

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS79: Assistant user experience and escalation in the TelesalesOS repository. OBJECTIVE Deliver a useful in-product help desk. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build chat/history/feedback UI with source links and role-aware suggested questions. - Create escalation/ticket handoff with conversation summary and privacy controls. - Phase one remains read-only; tool actions need separate confirmation design. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(assistant-ui): complete fs79" git push -u origin feat/fs79-assistant-ui

Acceptance gate User can resolve or escalate without the assistant taking unapproved actions.

## FS80 — Assistant administration and evaluation

Objective: Operate the AI Help Desk responsibly.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs80-assistant-ops

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS80: Assistant administration and evaluation in the TelesalesOS repository. OBJECTIVE Operate the AI Help Desk responsibly. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Add content publishing/reindex status, unresolved-topic review, feedback and quality dashboard. - Create regression/evaluation suite, budgets, rate limits and kill switch. - Audit admin and future tool actions. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(assistant-ops): complete fs80" git push -u origin feat/fs80-assistant-ops

Acceptance gate Model/provider changes cannot ship without passing evaluation thresholds.

## FS81 — Announcements

Objective: Publish targeted agency communications.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs81-announcements

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS81: Announcements in the TelesalesOS repository. OBJECTIVE Publish targeted agency communications. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement audience targeting, scheduling, pinning, attachments, expiration and acknowledgement. - Add permissions, audit and notifications. - Prevent cross-tenant exposure. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(announcements): complete fs81" git push -u origin feat/fs81-announcements

Acceptance gate Targeted users receive and acknowledge the correct announcement version.

## FS82 — Community and moderation

Objective: Create a safe tenant-scoped community.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs82-community

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS82: Community and moderation in the TelesalesOS repository. OBJECTIVE Create a safe tenant-scoped community. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement posts, comments, reactions, attachments, scopes and notifications. - Add moderation/reporting, block/remove, retention and acceptable-use controls. - Keep customer data out of community content. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(community): complete fs82" git push -u origin feat/fs82-community

Acceptance gate Moderation actions are permissioned/audited and feeds are tenant-safe.

## FS83 — Leaderboards and recognition

Objective: Recognize performance with transparent definitions.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs83-leaderboards

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS83: Leaderboards and recognition in the TelesalesOS repository. OBJECTIVE Recognize performance with transparent definitions. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Support approved metrics, windows, team/tenant scopes, corrections and minimum thresholds. - Document calculation and refresh time; add privacy/opt-out policy hooks. - Avoid protected traits and misleading low-sample comparisons. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(leaderboards): complete fs83" git push -u origin feat/fs83-leaderboards

Acceptance gate Leaderboard numbers reconcile to source metrics and scope.

## FS84 — Voice-AI provider abstraction and benchmark

Objective: Prepare coaching and roleplay without selecting STT/TTS prematurely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs84-voice-ai-abstraction

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS84: Voice-AI provider abstraction and benchmark in the TelesalesOS repository. OBJECTIVE Prepare coaching and roleplay without selecting STT/TTS prematurely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define provider-neutral streaming STT, batch STT, TTS/voice, diarization, partial/final transcript and cancellation interfaces. - Build benchmark harness for latency, accuracy, insurance vocabulary, interruptions, privacy, uptime and cost. - Add provider flags, budgets and no-audio text fallback. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(voice-ai-abstraction): complete fs84" git push -u origin feat/fs84-voice-ai-abstraction

Acceptance gate No product component imports a voice vendor directly outside adapters; benchmark can compare candidates.

## FS85 — Live transcript ingestion for coaching

Objective: Normalize permitted live transcript segments.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs85-coaching-transcript

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS85: Live transcript ingestion for coaching in the TelesalesOS repository. OBJECTIVE Normalize permitted live transcript segments. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Accept provider-neutral partial/final speaker segments with timestamps, confidence and call correlation. - Apply consent, retention, redaction and tenant policy before persistence or AI use. - Handle reorder/reconnect/drop without duplicate text. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(coaching-transcript): complete fs85" git push -u origin feat/fs85-coaching-transcript

Acceptance gate Synthetic stream yields one ordered policy-compliant transcript view.

## FS86 — Versioned coaching scripts and next-best-action engine

Objective: Turn approved playbooks into concise live guidance.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs86-coaching-engine

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS86: Versioned coaching scripts and next-best-action engine in the TelesalesOS repository. OBJECTIVE Turn approved playbooks into concise live guidance. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model stages, scripts, rebuttals, disclosures, triggers, QuoteCoach prompts and next steps. - Use deterministic rules for required disclosures; optionally use OpenAI over transcript windows for advisory reasoning. - Version every suggestion source and explanation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(coaching-engine): complete fs86" git push -u origin feat/fs86-coaching-engine

Acceptance gate The engine cannot invent a required disclosure or carrier rule and returns traceable suggestions.

## FS87 — Agent real-time coaching interface

Objective: Present useful guidance without distracting the agent.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs87-coaching-ui

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS87: Agent real-time coaching interface in the TelesalesOS repository. OBJECTIVE Present useful guidance without distracting the agent. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Build low-latency current-stage, next phrase/action, objection and required-disclosure cards. - Allow acknowledge/use/dismiss and open QuoteCoach/CRM action. - Show degraded/disabled state and never hide live call controls. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(coaching-ui): complete fs87" git push -u origin feat/fs87-coaching-ui

Acceptance gate Agent can operate the call with coaching off, delayed or unavailable.

## FS88 — Coaching analytics, privacy and quality

Objective: Evaluate coaching safely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs88-coaching-analytics

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS88: Coaching analytics, privacy and quality in the TelesalesOS repository. OBJECTIVE Evaluate coaching safely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Track latency, availability, suggestion display/use/dismiss, script/disclosure coverage and outcome correlation. - Do not claim causation or score protected traits; add retention/access controls. - Create QA review and dispute workflow. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(coaching-analytics): complete fs88" git push -u origin feat/fs88-coaching-analytics

Acceptance gate Metrics are permissioned, explainable and cost/latency alerts function.

## FS89 — Roleplay scenario and persona engine

Objective: Create realistic text-first practice across four product types.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs89-roleplay-scenarios

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS89: Roleplay scenario and persona engine in the TelesalesOS repository. OBJECTIVE Create realistic text-first practice across four product types. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model final expense, term, IUL and mortgage protection scenarios with state, age, family, budget, goals, health, attitude and objections. - Add difficulty, branching, required disclosures and manager-authored/versioned templates. - Keep scenario facts synthetic and separate from carrier rules. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(roleplay-scenarios): complete fs89" git push -u origin feat/fs89-roleplay-scenarios

Acceptance gate A manager can assign a versioned scenario and an agent can complete it entirely in text.

## FS90 — Roleplay AI prospect session

Objective: Run adaptive AI practice using provider-neutral text.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs90-roleplay-session

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS90: Roleplay AI prospect session in the TelesalesOS repository. OBJECTIVE Run adaptive AI practice using provider-neutral text. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement session state, turn history, persona consistency, interruptions/objections and safe completion. - Use OpenAI behind a typed text model adapter with budgets, safety and evaluation. - Do not enable voice until provider decision. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(roleplay-session): complete fs90" git push -u origin feat/fs90-roleplay-session

Acceptance gate The prospect stays within scenario facts and failure/cost limits are enforced.

## FS91 — Roleplay scoring and coaching feedback

Objective: Give actionable, reproducible practice feedback.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs91-roleplay-scoring

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS91: Roleplay scoring and coaching feedback in the TelesalesOS repository. OBJECTIVE Give actionable, reproducible practice feedback. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Version rubrics for discovery, empathy, listening, script, compliance, objection handling, product fit, quote transition and close/next step. - Combine deterministic checks with bounded AI feedback and citations to transcript turns. - Support manager review, dispute and remediation. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(roleplay-scoring): complete fs91" git push -u origin feat/fs91-roleplay-scoring

Acceptance gate Repeated fixture sessions produce stable core scores and traceable feedback.

## FS92 — Roleplay voice adapter readiness

Objective: Make future STT/TTS activation a contained integration.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs92-roleplay-voice

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS92: Roleplay voice adapter readiness in the TelesalesOS repository. OBJECTIVE Make future STT/TTS activation a contained integration. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Connect only provider-neutral session interfaces to STT/TTS adapters selected after benchmark. - Handle barge-in, turn detection, silence, cancellation, latency and text fallback. - Add explicit consent, retention and cost controls. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(roleplay-voice): complete fs92" git push -u origin feat/fs92-roleplay-voice

Acceptance gate A mock adapter proves voice can be added without changing scenario/scoring contracts.

## FS93 — Quality management and recording evaluations

Objective: Add structured call QA and coaching operations.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs93-quality-management

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS93: Quality management and recording evaluations in the TelesalesOS repository. OBJECTIVE Add structured call QA and coaching operations. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model scorecards/versions, evaluations, calibration, disputes, coaching tasks and acknowledgement. - Use role-restricted short-lived recording access with playback audit. - Separate quality scores from routing unless an approved versioned feature is used. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(quality-management): complete fs93" git push -u origin feat/fs93-quality-management

Acceptance gate QA lifecycle is auditable and cannot bypass recording authorization.

## FS94 — Workforce schedules and real-time wallboards

Objective: Support contact-center staffing and service visibility.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs94-workforce

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS94: Workforce schedules and real-time wallboards in the TelesalesOS repository. OBJECTIVE Support contact-center staffing and service visibility. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Implement schedules, shifts, breaks, adherence inputs, occupancy and capacity. - Create wallboards for queue depth, wait, service level, abandonment, callbacks, agent states and provider health. - Define metric formulas/time zones. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(workforce): complete fs94" git push -u origin feat/fs94-workforce

Acceptance gate Wallboard reconciles to call/queue events and respects team scope.

## FS95 — Commissions, persistency and chargeback foundation

Objective: Prepare later agency operations without blocking launch.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs95-commissions

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS95: Commissions, persistency and chargeback foundation in the TelesalesOS repository. OBJECTIVE Prepare later agency operations without blocking launch. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Model policies, premium, carrier/product, agent hierarchy, commission schedules, advances, persistency and chargebacks. - Use versioned calculations, imports and exception review. - Do not infer carrier statements. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(commissions): complete fs95" git push -u origin feat/fs95-commissions

Acceptance gate Synthetic statement reconciliation is deterministic and fully audited.

## FS96 — Platform and agency administration

Objective: Complete configurable tenant operations.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs96-admin-console

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS96: Platform and agency administration in the TelesalesOS repository. OBJECTIVE Complete configurable tenant operations. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Allow super/admins to upload agency logo, colors and approved brand settings with safe file validation. - Add teams, roles, pipelines, fields, queues, scripts, workflows, integrations, retention visibility and feature flags. - Show effective configuration and audit history. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(admin-console): complete fs96" git push -u origin feat/fs96-admin-console

Acceptance gate Agency branding/config cannot affect another tenant or weaken platform controls.

## FS97 — Cross-module analytics and exports

Objective: Provide trustworthy operational reporting.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs97-platform-analytics

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS97: Cross-module analytics and exports in the TelesalesOS repository. OBJECTIVE Provide trustworthy operational reporting. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Define semantic metrics across CRM, training, quotes, billing, calls, recruiting and quality. - Add role/tenant filters, drill-through, freshness, corrections and audited exports. - Separate business event time from ingestion time. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(platform-analytics): complete fs97" git push -u origin feat/fs97-platform-analytics

Acceptance gate Dashboard figures reconcile to documented source queries.

## FS98 — Security, accessibility, privacy and performance hardening

Objective: Prepare the platform for production review.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs98-hardening

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS98: Security, accessibility, privacy and performance hardening in the TelesalesOS repository. OBJECTIVE Prepare the platform for production review. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Run threat model, dependency/secret scan, authorization/RLS matrix, rate limits, abuse controls and penetration-test plan. - Complete WCAG keyboard/screen-reader/color checks, performance budgets and load tests. - Review data classification, deletion exceptions, seven-year retention, backups and incident response. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(hardening): complete fs98" git push -u origin feat/fs98-hardening

Acceptance gate No critical/high finding remains unowned; target load and accessibility checks pass.

## FS99 — End-to-end release, runbooks and production readiness

Objective: Prove the integrated platform and hand it over safely.

LIGHT BLUE — CURSOR TERMINAL — PREPARE THE BRANCH

git switch main git pull --ff-only origin main git status --short git switch -c feat/fs99-release-readiness

If git status is not empty before creating the branch, stop. Do not discard, stash, or overwrite another developer’s work without confirming ownership.

GRAY — CURSOR AGENT — COPY AND PASTE THIS ENTIRE PROMPT

You are implementing FS99: End-to-end release, runbooks and production readiness in the TelesalesOS repository. OBJECTIVE Prove the integrated platform and hand it over safely. BEFORE YOU CHANGE CODE 1. Read AGENTS.md, CLAUDE.md, DEVELOPMENT.md, README.md, package.json, existing migrations, and the nearest tests and feature contracts. 2. Inspect the repository. Reuse established patterns and list the files, schemas, APIs, and tests this phase will touch. 3. Write a concise implementation plan. Identify dependencies, security/tenant boundaries, migrations, provider assumptions, and rollback or forward-fix strategy. 4. Do not begin if this phase conflicts with an in-flight contract or if required credentials/decisions are missing; report the blocker precisely. REQUIREMENTS - Run synthetic journeys: Facebook lead to SMS/STOP; appointment; CRM pipeline; training gate; QuoteCoach; Stripe trial; inbound/outbound Sales/Retention; routing; supervisor; recording archive/search; recruiting; Assistant; community; coaching/roleplay flags. - Document deploy/migration order, rollback/forward-fix, smoke tests, monitors, on-call, vendor escalation, backup/restore and incident drills. - Obtain explicit approvals for production Telnyx, recording policy/Object Lock, messaging campaigns, Stripe price, AI providers/data terms and legal compliance. GLOBAL GUARDRAILS - Keep all product code, schema identifiers, logs, configuration, and documentation in English. - Enforce organization_id/tenant scope and server-side authorization on every read, write, command, subscription, and export. UI hiding is not authorization. - Use reviewed forward-only Supabase migrations, Row Level Security, typed validation, least privilege, idempotency, audit events, structured errors, and correlation IDs. - Never expose service-role keys, Telnyx/Stripe/OpenAI secrets, OAuth tokens, recording URLs, or raw sensitive data to the browser or repository. - Never weaken authentication, RLS, consent/DNC enforcement, seven-year recording retention, billing controls, or deterministic QuoteCoach behavior. - Preserve existing API/event contracts unless this phase explicitly versions them. Avoid unrelated refactors and unapproved dependencies. - Use synthetic staging data only. Do not run destructive commands, production database operations, production deployments, or retention changes. - Add loading, empty, error, permission-denied, degraded-provider, keyboard, mobile, and accessibility states where a user interface is involved. - Add unit/integration/RLS/replay/E2E coverage appropriate to the risk. Update operational documentation and environment examples without real secrets. DELIVERABLE Implement the smallest production-quality vertical slice that satisfies this phase. At the end, summarize changed files, migrations, security decisions, tests run, remaining risks, and any manual staging steps. Do not claim a command passed unless you actually ran it and saw it pass.

LIGHT BLUE — CURSOR TERMINAL — VERIFY

git status --short git diff --check npm run lint npx tsc --noEmit npm run test --if-present npm run test:e2e --if-present npm run build git diff --stat

If npm run build fails only because the local environment blocks a Turbopack/PostCSS worker port, run npx next build --webpack and record both results. Fix code failures; do not label them environmental without evidence.

LIGHT BLUE — CURSOR TERMINAL — COMMIT AND PUSH

git add -A git diff --cached --check git status --short git commit -m "feat(release-readiness): complete fs99" git push -u origin feat/fs99-release-readiness

Acceptance gate All critical journeys pass in staging; production go-live checklist is signed with owners, dashboards, alerts and rollback plan.

# 32. Final Go-Live Approval Checklist

- All FS00–FS99 acceptance gates are passed, deferred with written owner/date, or explicitly removed by product approval.

- Production secrets/resources are separate; least privilege, rotation owners, audit and break-glass procedures are verified.

- Stripe $150/month and seven-day trial are approved and tested with real production IDs only during controlled go-live.

- Telnyx account, numbers, voice/WebRTC/Call Control apps, webhook/failover URLs, messaging registration, caller identity and number reputation are production ready.

- State/product/carrier/training eligibility, best-agent scoring, queue version capture, presence and Redis failure behavior pass load/replay tests.

- Seven-year S3/KMS/Object Lock retention, legal holds, search, restore/playback audit, archive alarms and systemic-backlog call-pause policy are approved and drilled.

- TrustedForm/Jornaya evidence, DNC/STOP, quiet hours, recording notices, privacy, TCPA, PCI/payment-call handling and emergency-calling policy have written approval.

- STT/TTS/voice API remains disabled until the TBD provider benchmark and privacy/cost approval are complete; text-only roleplay/coaching paths are safe.

- Dashboards, alerts, status communication, on-call ownership, vendor escalations, backups, restore, DLQ replay and rollback/forward-fix procedures are exercised.

Owner rule No developer should silently reinterpret a product, compliance, routing, billing, retention or AI-provider decision. Record the decision, owner, effective date and affected configuration version. When uncertain, stop and escalate before changing production behavior.